REQUEST FOR EXPRESSIONS OF INTEREST

CONSULTANT SERVICES FOR PROJECT THE MANAGEMENT CONSULTANCY

OF CIVIL WORKS

REPUBLIC OF KAZAKHSTAN

South West Roads Project: Western Europe- Western China International Transit Corridor (CAREC 1b & 6b)

“Shymkent – Border of Zhambyl oblast” section

Project Management Consultant

Contract Ref: SWRPKZ/PMC2-2012

Transport sector

Loan No. 7681 - KZ

Project ID No.P099270

The Republic of Kazakhstan has received a loan from the International Bank for Reconstruction and Development toward the cost of proposed South West Roads Project: Western Europe-Western China International Transit Corridor. The Project is part of the Country Government program to upgrade of the road corridor from China to Russia through Almaty, Shymkent, Kyzylorda and Aktobe cities.The Western Europe-Western China International Transit Corridor (WE –WC) is about 2787km.The Government of the Republic of Kazakhstan has decided to reconstruct the Shymkent–Border of Zhambyl Region Road Section (80 km) of the above road corridor within the framework of Road Sector Development Program for years 2012-2014, financing  from the World Bank towards the cost of the above Road Section, and intends to apply part of the proceeds for the above consulting services.

The consulting services include, Project Management Consultant (PMC), team will assist the employer during the implementation of the project mainly in relation to the procurement and management of civil works supervised by the Supervision Consultant. The duration of the project management consultancy services will be approximately 25 months under following two Contracts:

- Contract SWRP-593-632-ICB(W)-002/2012: Road reconstruction with upgrade from 2 to 4 road lanes between km 593 and km 632 with total length of 39,43 km. Construction will start in early  2013 and is expected to last 24 months.

- Contract SWRP-632-674-ICB(W)-002/2012: Road reconstruction with upgrade from 2 to 4 road lanes between km 632 and km 674 with total length of 40 km. Construction will start in early 2013 and is expected to last 24 months.

Ministry of Transport and Communication of the Republic of Kazakhstan now invites eligible consultants to indicate their interest in providing the Project Management Consulting(PMC) services described above.  Interested consultants should provide information demonstrating that they have the required qualifications and relevant experience to perform the Services. The shortlisting criteria are (i) Specific Experience of the Consultants Relevant to the Project; (ii) Experience in Similar Projects and Geographical Area; (iii) Availability of Appropriate Skills among Staff; (iv) Absence of Conflicts of Interest and Existence of Quality System. (v) Consultants Organization, etc.

The attention of interested Consultants is drawn to paragraph 1.9 of World Bank Guidelines: Selection and Employment of Consultants [under IBRD Loans and IDA Credits & Grants on Conflict of Interest related to the assignment as per above paragraph of Consultants Guidelines.

Consultants may associate with other consulting firms in the form of a joint venture or a sub-consultancy to enhance their qualifications.

Applicants are encouraged to submit Russian translations of EoI. However, non-submission of Russian translation will not affect the assessment criteria in any way.

A consultant will be selected in accordance with the procedures set out in the above World Bank’s Guidelines (January 2011, Current edition).

Interested consultants may obtain further information at the address below during office hours (from 09:00 to 18:00).

Expressions of interest must be delivered to the address below by 3.00 p.m. Astana time, 29 october 2012.

The Committee for Roads, the Ministry of Transport and Communication

Mr/Ms. Tayenova Raushan  Designation: Head of investment projects preparation, Committee for Roads Ministry of Transport and Communications

32/1 KabanbayBatyr Ave., 6th floor, Office# 612

010000, Astana city, Republic of Kazakhstan

Tel: +7 7172 24 35 36

Fax: +7 7172 24 36 81

E-mail: r.taenova@mtc.gov.kz. k.mambetov@mtc.gov.kz, d.baimagambetov@mtc.gov.kz

Web site: www.mtc.gov.kz