#### Advance Contracting Notice

Country/Borrower: Republic of Kazakhstan

Title of Proposed Project: KAZ: MFF CAREC Transport Corridor I (Zhambyl Oblast Section) [Western Europe-Western People's Republic of China International Transit Corridor] Investment Program - Tranche 3

Name and Address of Executing Agency:

Ministry of Transport and Communications of the Republic of Kazakhstan 
Address: 47 Kabanbai Batyr Ave, Transport Tower, Astana 010000, Kazakhstan
Contact: Mr. Dulat Kuterbekov, Vice Minister 
Tel No.: (7-7172) 29 90 61
Fax No.: (7-7172) 24 37 05

Name and Address of Implementing Agency:

Committee of Roads, Ministry of Transport and Communications
Address: Office 615, Transport Tower, Astana 010000, Kazakhstan
Contact: Mr. Nurlan Omirbayev, Deputy Chairman / Project Director

Mr. Satjan Ablaliev, Head of External Loans and Concession Projects 
Tel No.: (7-7172) 29 90 42 / 54
Fax No.: (7-7172) 24 33 93 
Email: umirbayev@mtc.gov.kz; ablaliev@mtc.gov.kz; ospanova_m@mtc.gov.kz

Brief Description of the Project:

In November 2008, ADB approved the Investment Program to improve the 470-km highway sections in Zhambyl Oblast, through the multitranche financing facility in three tranches. The first two tranches are under implementation.

Tranche 3 will reconstruct 117.7 km of the road section km 383–404, road section km 162–260, and road section approaching Kyrgyzstan border. ADB will approve Tranche 3 for $173 million in June 2010. The Project will be implemented until December 2012.

Brief Description of Works or Consulting Services to be Procured

ADB approved the Government's request for advance contracting for the Investment Program to expedite project implementation. Advance contracting for Tranche 3 will include:

- Civil works for three road sections to be carried out in four packages

| Packages | Road Section | Description | Procurement Method |
| --- | --- | --- | --- |
| 1 | km 383-404 | 20-km four lane new cement concrete paved bypass | ICB* |
| 2 – 3 | km 162–260 | 80-km long asphalt concrete road of Category I-B (i.e., pavement of Category II and bed formation of Category I) | ICB |
| 4 | approaching Kyrgyzstan border | 17.7 km rehabilitation of existing asphalt pavement of Category II | ICB |

* ICB = international competitive bidding.

- Consulting services for Construction Supervision using Quality and Cost-Based Selection method ($6.87 million)

Advance contracting will follow ADB's Guidelines for Procurement and Guidelines on the Use of Consultants by Asian Development Bank and its Borrowers.

Date of Advance Contracting Approval for the MFF: 8 September 2008.