REPUBLIСOF KAZAKHSTAN

MINISTRY OF INDUSTRY AND INFRASTRUCTURAL DEVELOPMENT

COMMITTEE FOR ROADS

AMENDMENT №2 TO THE

RESETTLEMENT ACTION PLAN

UZYNAGASH-OTAR ROAD SECTION OF ALMATY-KORDAY-BLAGOVESHCHENKA-MERKE-TASHKENT-TERMEZ ROAD

WESTERN EUROPE – WESTERN CHINA ROAD CORRIDOR SOUTH - WEST ROAD PROJECT (P099270)

ZHAMBYL DISTRICT OF ALMATY OBLAST

FINANCED BY INTERNATIONAL BANK FOR RECONSTRUCTION AND DEVELOPMENT

AND THE REPUBLIC OF KAZAKHSTAN

| Prepared for: | Prepared by |
| --- | --- |
| Committee for Roads Ministry of Industry and Infrastructural Development Republic of Kazakhstan 32/1, KabanbaiBatyr Ave. | PMC KazdorNII/Sapa SZ 21 Manatau str., office 10 E-mail: pmc_kazdornii@mail.ru Tel: +7 7172 578117 |

April 2022

Table of Contents

ABBREVIATIONS	4

GLOSSARY	5

EXECUTIVE SUMMARY	6

1.	Introduction and the Background	9

1.1. Subproject Description	9

1.2. Subproject Location	11

1.3. Current Status	12

1.4. Objective of the Resettlement Action Plan	12

1.5. Approach and Methodology	12

2.LEGAL and policy Framework	14

2.1. Legal Framework in Kazakhstan	14

2.1.1. Constitution	14

2.1.2. Civil Code	14

2.1.3. Land Code	14

2.1.4. The Law on the State Property	15

2.2. WB’s Involuntary Resettlement Policy	17

2.3. National Laws and WB’s Policy Gap Analysis	18

3. Social and Economic Characteristics of the Region	22

3.1. Kordai District of Zhambyl Oblast	22

3.2. Profile of Project Affected Population	22

3.2.1. The Number and Size of Affected Households	22

3.2.2. Age, Family Statusand Education of Affected Households’ Heads	23

3.2.3. Ethnic Composition of Affected Population	23

3.2.4. Incomes of Households	23

4. SOCIAL IMPACTS AND RISKS IDENTIFIED	25

4.1. Physical and Economic Impacts	25

4.1.1. Loss of Lands	25

4.1.2. Loss of Structures	25

4.1.3. Number of Displaced Persons	25

4.1.4. Impact on vulnerable groups / individuals	26

4.1.5. Informal Land Use	26

5. Land Acquisition, Compensation and Mitigation Measures	27

5.1. Entitlement for Compensation	28

5.2. Process of Property Valuation	28

5.3. Informal Land Use	31

6. PUBLIC CONSULTATIONS	32

7. GrievanceS Redress Mechanism	35

7.1. Levels and Procedures of Grievances Redress	35

7.1.1. GRM: Regional (Oblast) Level	36

7.1.2. GRM: Central Level	36

7.1.3. GRM: Legal System	37

7.1.4. Grievance Coordinators	37

7.1.5. GRM monitoring and reporting	39

7.1.6. Information Disclosure	39

8. INSTITUTIONAL Arrangement	40

8.1. Committee for Roads	40

8.2. KazAutoZhol	40

8.3. Akimats	41

8.4. Project Management Consultant	41

8.5. Construction Supervision Consultant	42

8.6. Other Authorities and Agencies	42

9. RAP PREPARATION AND IMPLEMENTATION SCHEDULE	44

10. MONITORING AND Evaluation Procedure	46

11. RESETTLEMENT COMPENSATION AND BUDGET	47

11.1. Types of Compensation	47

ANNEX	49

List of Figures

Figure 1. Proposed Bypass Layout	10

Figure 2.Uzynagash – Otar Section Layout	11

Figure 3. The official website of WE-WC Corridor development program	38

Figure 4. Web-based complaint submission page	39

Figure 5. RAP Implementation Arrangement	43

List of Tables

Table 1. Comparison of Two Sets of Principles	18

Table 2. Age of the Surveyed Heads of Households 	23

Table 3. Education of Heads of Households Surveyed.	23

Table 4. Displaced Persons and Severity of Impacts	25

Table 5. Level of Impact	25

Table 6. Summary of Permanent Impacts	26

Table 7. Entitlement and Compensation Matrix	28

Table 8. Consultations Summary Matrix	32

Table 9. RAP Preparation and Implementation Schedule	44

Table 10. Major component activities and schedule for the RAP preparation and implementation	45

Table 11. Indicators and Methods of Internal Monitoring	46

Table 12. Summary of offered compensations	47

Table 13. Documentation-Related Expenses (Administrative Costs)	47

Table 14. Total Budget for Additional Land Acquisition	47

- ABBREVIATIONS

| ADB | Asian Development Bank |
| --- | --- |
| CC | Construction Contractor |
| CR | Committee for Roads |
| CSC | Construction Supervision Consultant |
| EBRD | European Bank for Reconstruction and Development |
| GRM | Grievance Redress Mechanism |
| IFI | International Financial Institutions |
| IsDB | Islamic Development Bank |
| KZT | Kazakhstan Tenge |
| MIID | Ministry of Industry and Infrastructural Development |
| NGO | Non-Government Organization |
| PAP | Project Affected Person |
| PMC | Project Management Consultant |
| RAP | Resettlement Action Plan |
| RK | Republic of Kazakhstan |
| ROW | Right of Way |
| TOR | Terms of Reference |
| WB | World Bank |
| WE-WC | Western Europe - Western China |

CURRENCY RATE

(as of April 1, 2022)

Currency Unit – Tenge (KZT)

KZT 1.00 = $0.002

$1.00 = 466.31 KZT

NOTE

In this report

USD means United States Dollar

KZT means Kazakhstan Tenge

- GLOSSARY

| Compensation | Payment in cash or kind to which the Displaced Person are entitled in order to replace land or other assets taken for project use. |
| --- | --- |
| Cut-off-date | Date after which people WILL NOT BE considered eligible for compensation, i.e., they are not included in the list of Displaced Person / Project Affected Persons as defined by the census. |
| Displaced Persons | In the context of involuntary resettlement, displaced persons (people or entities) are those who are physically displaced (relocation, loss of residential land, or loss of shelter) and/or economically displaced (loss of land, assets, access to assets, income sources, or means of livelihoods) as a result of (i) involuntary acquisition of land, or (ii) involuntary restrictions on land use. |
| Encroachers | People who move into the project area, or who have trespassed into government land adjacent to their own, after the cut-off date and are therefore not eligible for compensation or other rehabilitation measures provided by the project. Persons informally using or occupying land prior to the cut-off date are eligible for compensation or alternative forms of assistance. |
| Entitlement | Entitlement means the range of measures comprising compensation in cash or kind, relocation cost, income rehabilitation assistance, transfer assistance, income substitution, and business restoration which are due to Project Affected Persons, depending on the type, degree and nature of their losses, to restore their social and economic base. |
| Household | Household means all persons living and eating together as a single-family unit and eating from the same kitchen whether or not related to each other. The census used this definition, and the data generated by the census forms the basis for identifying a household unit. |
| Income Restoration | Income Restoration means re-establishing productivity and Livelihoods of Project Affected Persons. |
| Involuntary Resettlement | For the purposes of this policy, "involuntary" means actions that may be taken without the displaced person's informed consent or power of choice. |
| Land acquisition | Land Acquisition means the process whereby a person is compelled by a public agency to alienate all or part of the land she/he owns or possesses, to the ownership and possession of that agency, for public purposes in return for fair compensation. |
| Landowner | Physical or legal entity, which uses land plot based on the right of private property, i.e. has purchased the right for property from the state. |
| Lease-Holders | A person or a legal entity who holds a right of leasing the land (long or short term) on a contractual base. Typical long-term lease is 49 years. |
| Project Affected Person | Refers any person as a family member in affected household or worker in affected business entity/firm, public or private institutions. |
| Rehabilitation | Assistance provided to affected persons to supplement their income losses in order to improve, or at least achieve full restoration of, their pre-project living standards and quality of life. |
| Vulnerable People | Women headed household, low-income household, a household headed by elderly with no support and household headed physically challenged people |

- EXECUTIVE SUMMARY

This addendum to the Resettlement Action Plan (RAP) was prepared due to the need in additional land acquisition on Lot 1 km 63-101 of Uzynagash-Otar road section in Almaty oblast of Kazakhstan. The addendum to the RAP includes an assessment of the project impact on the parties, resulting from involuntary land acquisition, a description of the social and economic status of the one land user whose lands are to be permanently acquired for construction purposes, an outline of the national legislation, the World Bank Operational Policy and comparison table for these two involuntary land acquisition-related frameworks, property evaluation and compensation processes, entitlement and compensation matrix, public consultations and disclosure of information, institutional arrangements, grievance redress mechanism, land acquisition timeframe and monitoring and assessment framework.

Kazakhstan’s investment programs are including rehabilitation of the Republican (National) road network and the provision of selected additional infrastructure, particularly along the CAREC corridors, totaling 8,290 km. This includes the corridor linking Europe and Russia to China through Kazakhstan, which is the focus of this Project. In 2007 Kazakhstan has launched the implementation of the Western Europe to Western China (WE-WC) International Transit Corridor. The World Bank under the project P099270 - “SOUTH-WEST ROADS: WESTERN EUROPE-WESTERN CHINA INTERNATIONAL TRANSIT CORRIDOR” will finance a major upgrade of road infrastructure for the portion of the WE-WC Corridor from the border of Aktobe and Kyzylorda oblasts to the border of South Kazakhstan and Zhambyl Oblasts.

Uzynagash – Otar road section, km 63 – km 159 is a part of the existing Almaty-Kordai-Blagoveschenka-Merke-Tashkent-Termez republican road. The road section is also a part of the Western Europe – Western China International Transit Corridor. The existing road section km 63-159 runs through the Zhambyl district of the Almaty region and the Kordai district of the Zhambyl region. The total length of Uzynagash-Otar road section is of 96 km. The project road is divided in three Lots: km 63-101 (37.75 km), km 101-143 (41.82 km) and km 143-159 (15.43 km). Lots 1 and 2 are located in the Almaty oblast, Lot 3 - in Kordai district of Zhambyl oblast.

The RAP covering all three lots under Uzynagash-Otar subproject was prepared and cleared in May 2018. Construction works on Lots 1, 2 and 3 commenced in September 2018, in June 2019 and in October 2018 respectively. Amendment No. 1 to the RAP was also previously prepared, which was approved in September 2021.This RAP is prepared specifically for Lot 1 due to the unforeseen impacts under the previous RAP (May 2018) and Amendment No.1 to the RAP (Lot 3). Currently, on Lot 1, construction works are being carried out on the available Government lands which were given to the Contractor for work after the Contract had been signed. On land plots which are subject to additional permanent land acquisition and full compensation, works will be commenced after the WB reviews and gives no objection to this RAP and the Borrower performs the relevant procedures provided by the national legislation. To date, the Akimat has carried out the consultations with the affected land user identified for Lot 1 to determine the type of compensation preferred. This Amendment No.2 to RAP for Lot 1 will be fully implemented before any construction works will be started on those land plots.

This RAP fits the relevant national laws of the Republic of Kazakhstan and the WB’s Operational Policy 4.12. The main objectives of the RAP are to:

- Ensure construction and rehabilitation works required for project implementation are implemented in accordance with the policies and principles outlined in this document;

- Provide a basis for consultations with relevant stakeholders;

- Provide Project Affected Persons (PAPs) with clear knowledge of their entitlements;

- Provide guidance to affected groups on how to launch any grievances through appropriate channels; and

- Ensure monitoring of arrangements for compensating project affected parties.

Project Impact under this RAP for Lot 1. Additional land plot required for permanent acquisition are located in Almaty oblast, Zhambyl district. An additional acquisition includes 1 (one) land plot with a total area of 12,3 ha owned/leased by 1 (one) DP. There are no structures on this land plot, including unauthorized.

Social and economic status. Census and Socioeconomic survey have been carried out among one affected household to identify social and economic characteristics, project area, affected populated localities, composition and socio-economic status of families affected by the project.

The survey showed that Household (HH) was composed of 9 family members. This HH is male-headed. The age of 5 family members ranges from 1 to 18 years. The age of Head of HH is 71 years with secondary education. 4 members have secondary education, one higher and 3 are schoolchildren, 1 is of preschool age.

The HH is based in Uzynagash village of Zhambyl district. HH has an average income of 694,000 tenge, including 200,000 tenge from renting land. In addition, the daughter-in-law of the Head of the HH works as a teacher at a local school and receives a salary of 150,000 tenge and an allowance for children of 76,400 tenge according to national legislation as a family with 4 or more children. The HH owns one passenger car, is also engaged in animal husbandry and has 100 horses and more than 110 sheep, which grazes on 1340 ha.

None of the PAPs are financially dependent on the land plot affected by acquisition. Land plot required for acquisition were not the only source of income for any of the PAPs, since either business was not affected, or the area acquired was small and did not affect the functioning of land plots. HH has a total of 1340 ha, of which 12.3 ha are confiscated, which is 0.91% of the total available area owned by this HH. This HH is not identified as vulnerable population and is not registered in the local akimat as living in need and requiring social assistance from the Government.

Entitlement for compensation. The entitlement for compensation will be limited by the date when collection of data is completed, namely the last day of processing of census and losses data. The completion date for data collection in the project area is August 7, 2019 (cut-off date). After this date, household which makes any improvements on project affected land plots will not be entitled for compensation. However, it will be preliminary notified and requested to clear the land plots and dismantle the affected structures before the project implementation. These dismantled structures will not be subject to confiscation, any fines, or compensation. PAPs without formal legal rights and claims are entitled to compensation for non-land assets (e.g. crop, tree and structure losses). Informal land use was not identified along the Lot 1 of Uzynagash-Otar.

Compensation. Cash compensation was not chosen by 1 household. The household preferred an alternative land plot that was similar in area, category, and quality. Compensation (issuance of an alternative land plot) will be provided after the World Bank reviews this RAP. Taking into account the preparation of new title documents, the total cost of the RAP for Lot 1 amounted to more than 20,000 tenge or 42 US dollars.

Public consultations and Grievance Redress Mechanism. The first consultations on the proposed Uzynagash-Otar Project were held during the development of the preliminary road design in March 2015. Representatives of the Committee of Roads, Akimats of Almaty and Zhambyl oblasts and designers took part in public consultations with the aim of providing basic information about the Project, impacts and issues of the RAP, etc. The second series of consultations took place in May 2016 in the villages of Sarybastau, Zhambyl district, Almaty oblast and Kenen, Kordai district, Zhambyl oblast. The third consultations took place in the same villages in April 2017. Specialists of CR, KazAutoZhol, representatives of akimats and resettlement and environment consultants as well took part in the consultations. Specialists of CR, KazAutoZhol, representatives of akimats and resettlement and environmental consultants took part in the consultations. Between 2015 and 2017 public consultations were held for all three sections of the planned Uzynagash-Otar project. On March 20-21, 2019, this landowner had an initial consultation on GRM procedures. Further on May 05, 2019 - consultations with specialists of the Land Committee of Zhambyl district of Almaty oblast, Uzynagash village, office of the Land Committee. On June 26, 2020 - consultation on applying to the land committee, preparation of a list of title documents Consultations with specialists from the land committee of Zhambyl district of Almaty oblast, on October 26, 2021 - online meeting initiated by the CfR, PMC, CSC, akimat of Zhambyl district and Taubaldiev Algazy participated. Discussed the World Bank Policy on Compliance with Guarantees in Land Acquisition. The consultations provided information on the project section of the road, approaches and aspects of land acquisition and resettlement, WB requirements for resettlement, entitlements for compensation, Grievance Redress Mechanism, data collection, monitoring, and other processes in the framework of the RAP. As part of the road construction project, a three-tier Grievance Redress Mechanism has been established and is functioning. The resettlement budget at this stage includes only the costs of the official registration of land and the payment of taxes and duties. The final RAP will be published in Russian and English after review by the World Bank.

- Introduction and the Background

- Kazakhstan’s geographic position makes road and rail transport infrastructure potentially attractive for transit transport to and from other countries. Strategically, it links the large and fast-growing markets of China and South Asia and those of Russia and Western Europe by road, rail, and a port on the Caspian Sea. The Central Asia Regional Economic Cooperation (CAREC) countries have designated six major transport corridors, four of which transit through Kazakhstan.

- Kazakhstan’s investment programs are including rehabilitation of the Republican (National) road network and the provision of selected additional infrastructure, particularly along the CAREC corridors, totalling 8,290 km. This includes the corridor linking Europe and Russia to China through Kazakhstan, which is the focus of this Project. In 2007 Kazakhstan has decided to launch the implementation of the Western Europe to Western China (WE-WC) International Transit Corridor. The overall goal of the WE-WC Corridor development program is to improve transport efficiency and safety and promote development along one of Kazakhstan’s main strategic road transport corridors. Transport and trade efficiency will be improved through provision of better infrastructure and services along the entire corridor to reduce transport costs.

- The World Bank under the project P099270 - “SOUTH-WEST ROADS: WESTERN EUROPE-WESTERN CHINA INTERNATIONAL TRANSIT CORRIDOR” will finance a major upgrade of road infrastructure for the portion of the WE-WC Corridor from the border of Aktobe and Kyzylorda oblasts to the border of South Kazakhstan and Zhambyl Oblasts. The Borrower is the Republic of Kazakhstan, and the representative of the Borrower is the Ministry of Finance. The Project implementation entity is the Committee for Roads within the Ministry of Industry and Infrastructural Development. The other cooperating International Financial Institutions (IFIs), Asian Development Bank (ADB), European Bank for Reconstruction and Development (EBRD) and Islamic Development Bank (IsDB), involved in supporting development of the corridor will finance other sections of the construction program.

- The South-West Roads Project (SWRP) will lead to more efficient and safer transport, lower road user costs and improved road safety and road services along the WE-WC Corridor. The SWRP is part of the Government’s strategy to stimulate economic growth and reduce poverty, by improving access to markets, as well as providing employment in the construction sector and related services. The Project will provide an efficient transport link for the remote regions of Kazakhstan, and for other countries in the region, particularly Tajikistan, Uzbekistan and the Kyrgyz Republic.

- 1.1. Subproject Description

- Uzynagash – Otar road section, km 63 – km 159, with the total length of 96km is a part of Almaty-Kordai-Blagoveschenka-Merke-Tashkent-Termez republican road. The road section is also a part of the Western Europe – Western China International Transit Corridor representing a necessary link in the international road corridor between Western Europe and Western China. The corridor is aimed to provide the separate road through Western China, Kazakhstan and the Russian Federation that allows travelling in any climate conditions. This corridor will increase economic benefit, significantly increase flow of the goods, tourists and improve social connection with the People’s Republic of China and the Republic of Kazakhstan. The existing road “Almaty-Kordai-Blagoveshchenka-Merke-Tashkent-Termez” km 63-159 runs through the Zhambyl district of the Almaty region and the Kordai district of the Zhambyl region. The total length of Uzynagash-Otar road section is of 96km.The project road is divided in three Lots: km 63-101 (38 km), km 101-143 (42 km) and km 143-159 (16 km). Lots 1 and 2 are located in the Almaty oblast, Lot 3 - in the Zhambyl oblast.

- In 2006, this road section has already been reconstructed: km 14 to km 63 (49 km), to the Category I (4 lanes with two lanes in each direction, and median) and km 63 to km 162 (99 km), to the Category II (2 lanes with one lane in each direction).About 80% of the road section will be constructed on the existing road of much smaller size and worse quality, with widening of the road from 2 lanes to 4 lanes, or from Category II to Category I. The right-of-way of the road is 40 m. The new road will be constructed within the existing right-of-way. The existing three bridges will be also reconstructed with widening for the additional two lanes. The Project includes construction of two bypasses of villages Samsy and Targap. The length of alignment with cutoff is approximately 102,801 km (from km 56 to km 158+801). Cutoff and Samsy bypass is km 63+000 – 80+398 (17,071 km), and bypass of Targap is km 89+705 – 1000+000 (10 km).

Figure 1. Proposed Bypass Layout

- During the field survey conducted in October 22, 2014, all the detailed characteristics of the existing roads were studied and analyzed, including the proposed bypasses of Samsy and Targap villages. The drawings showed the proposed bypasses that will improve the alignment, road safety, reduce the number of traffic accidents and reduce the length of the road and provide the opportunity of future expansion of the settlements located near to bypasses. The proposed bypasses are optimal to ensure safety near villages and are likely to positively affect the future development of the growing population, including social and economic development of two villages.

- The Project includes construction of artificial structures (cattle crossings, culverts, bridges, etc.) those are already agreed with the local authorities (akimats) and heads of peasant households. The works on 4 traffic interchanges at different levels, 2 of the trumpet types at km 59+120 are included.

- Along Uzynagash – Otar road section the artificial structures for maximum amount of rainfall floods are presented by round and box culverts of various diameter and sizes. All culverts have been constructed in 2004 and are in quite good operating condition. The Project provides for replacement of the old culverts with the new bigger ones and some additional culverts will be provided if required.

- Condition of the existing road according to the parameters of the plan, longitudinal and cross section profiles does not meet the requirements of technical category Ib according to Construction regulations and rules№3.03-09-2006 of RK. Working designs of Uzynagash-Otar sections km 63-101 and km 101-143 of were developed by the design institute Kazdorproject employed by KazAutoZhol.Further, km 143-159 section was developed by the design institute SK Engineering also employed by KazAutoZhol. Both design institutes have completed topographic and geotechnical survey during 2015-2016.

- 1.2. Subproject Location

- The existing road section km 63 – km 159 of Uzynagash-Otar subproject runs through Almaty oblast and Zhambyl oblast of Kazakhstan. Lots 1 and 2 are located in the Zhambyl district of the Almaty oblast, Lot 3 - in Kordai district of Zhambyl oblast.

- Uzynagash-Otar road section begins at the north-west from Almaty in Uzynagash village (km 63) and ends near Kordai bypass at km 162 in Otar village. The road runs through the highlands, plains and hilly terrain in the northern direction. The road starts at an altitude of 765 m, goes through a flat terrain on Karatorpak gorge, descending to 685 m, and then running up to 27 km in hilly terrain with several passes with elevations up to 760 m, the last pass leads to a dropdown valley.

- Samsy and Ungurtas villages are located 13 km and 18.50 km respectively away from the end of four-lane road, namely from 57 km road stretching from Almaty through Uzynagash towards Otar. Villages like Ulguli, Ungurtas, Targap, Kopa, Degeres, Beriktas are also located along the road between Uzynagash and Otar.

Figure 2.Uzynagash – Otar Section Layout

- 1.3. Current Status

- Condition of the existing road according to the parameters of the plan, longitudinal and cross section profiles does not meet the requirements of technical category Ib according to Construction regulations and rules№3.03-09-2006 of RK. Working designs of Uzynagash-Otar sections km 63-101 and km 101-143 of were developed by the design institute Kazdorproject employed by KazAutoZhol.Further, km 143-159 section was developed by the design institute SK Engineering also employed by KazAutoZhol. Both design institutes have completed topographic and geotechnical survey during 2015-2016.

- The RAP covering all three lots under Uzynagash-Otar subproject was prepared and cleared in May 2018.Construction works on Lots 1, 2 and 3 commenced in September 2018, in June 2018 and in October 2018 respectively. This Amendment No. 2 to RAP is prepared specifically for Lot 1 due to the unforeseen impacts and it is addition to the previous RAP (May 2018). Currently, on Lot 1, construction works are being carried out on the available Government lands which were given to the Contractor for work after the Contract had been signed. On land plots which are subject to additional permanent land acquisition and full compensation, works will be commenced after the WB reviews and gives no objection to this RAP and the Borrower performs the relevant procedures provided by the national legislation. To date, the Akimat has carried out the consultations with the affected land user identified for Lot 1 to determine the type of compensation preferred. This Amendment No. 2 to RAP for Lot  will be fully implemented before any construction works will be started on those land plots.

- 1.4. Objective of the Resettlement Action Plan

- This RAP fits the relevant national laws of the Republic of Kazakhstan and the WB’s Operational Policy 4.12. The main objectives of the RAP are to:

- Ensure construction and rehabilitation works required for project implementation are implemented in accordance with the policies and principles outlined in this document;

- Provide a basis for consultations with relevant stakeholders;

- Provide PAPs with clear knowledge of their entitlements;

- Provide guidance to affected groups on how to launch any grievances through appropriate channels; and

- Ensure monitoring of arrangements for compensating project affected parties.

- 1.5. Approach and Methodology

- To achieve the objective of this RAP, systematic, participatory and collaborative approaches have been adopted. Methodology to collect information included a desk review of the project documents and design drawings, study of alignment maps, a census of project affected people, public consultations, interviews with key PAPs, questionnaire survey, field investigations and consulting the local executive authorities.

- Process of identification of structures and land plots affected by the project is based on three methods:

- Identification of official land users: Two instruments have been used to identify land users: (1) the existing cadastre and land use data available from the oblast branch of State Corporation “The Government for Citizens” (NPCzem); and (2) a 1: 2,000 survey maps conducted by designers in each site, where all the buildings are indicated, and which are tied to coordinates, 120 m wide, following the road route plan. It will show all the facilities within the existing right-of-way (ROW), where work will be carried out.

- Identification of Informal Land Users: Land use surveys along the entire route plan have been carried out by designers to identify and describe any forms of informal use of the ROW or territory affected by construction of bypass roads or other land acquisition that do not affect visible structures and they remain unnoticed in the methods described above for the definition of formal structures. This type of land user includes, for example, informal agricultural enterprises (gardens, small fields, seasonal outlets), facilities for the cultivation of animals and birds that are illegally located in the -ROW.

- Information on any registered site and its location with topographic coordinates is kept in the Real Estate Centers of the Ministry of Justice. This information is also collected by the NPCzem. Designers involved by CR have received information about landowners who may be potentially affected from the NPCzem in the form of maps with a scale of 1:25 000 showing the projected road and land plots intersected by the road or located in close proximity to it. The designers compared these maps to the information they received during topographic surveys on the route, performed as standard measures in their work.

- In order to identify informal land users, the designers compared the official land use data received from NPCzem with their own data from the latest surveys. Thus, each designer has the possibility to identify structures erected (usually within the right-of-way) illegally and without registration of ownership.

- In addition, to verify and determine project impacts, a census survey and public consultations have been carried out to obtain specific details of project affected parties/households.

# 2.LEGAL and policy Framework

- The Legal Framework Section of this RAP describes all laws, decrees and regulations of the Republic of Kazakhstan related to the resettlement and land acquisition activities associated with the project, as well as WB’s Involuntary Resettlement Policy and fundamental principles. Legislation is presented in hierarchical order. Since physical involuntary displacement of community is not required in this project, the Laws and Regulations presented are related to land acquisition, entitlements, state property, including the summary of procedures.

- 2.1. Legal Framework in Kazakhstan

- Land in Kazakhstan mainly is owned by the Government. However, the lands may be privately owned, transferred, sold or rented by individuals. When land is in private ownership, the Government may claim it back for the special use only, including road construction. Any ownership deprivation shall be carried out in accordance with the governing procedures provided by the Codes and Laws and after payment of compensation for all losses to affected people. Some of the main regulations related to land acquisition for public interests and needs are the Constitution of the Republic of Kazakhstan, the Land Code, the Civil Code, and the Law “On the State Property”.

- 2.1.1. Constitution

- Laws and regulations related to land and land ownership in Kazakhstan are primarily based on the provisions of the Constitution.

- Article 6.3 states that land (above and below the surface) belongs to the Government but may also be privately owned.

- Article 26.3 states that ‘No one may be deprived of his ownership unless stipulated by a court decision. Any forced deprivation of ownership for public usecan be carried out subject to equal compensation, in exceptional cases, provided by the Law’.

- 2.1.2. Civil Code

- The Civil Code, Clauses 4 and 5 of Article 9, states that compensation amount shall include cost of the property and full amount of losses incurred by a landowner/user as a result of compulsory land acquisition for public use and (or) premature termination of the obligations of an owner or non-state land user to third parties.

- Currency of compensation shall be Kazakhstan Tenge.

- If the landowner/user agrees, he/she may be provided with an alternative land plot of equal value or titles on it. This cost is based on cadastral (estimated) cost in replacement of land acquired for public needs.

- Compensation shall be paid in full amount before ownership rights on this property are transferred to the Government.

- 2.1.3. Land Code

- The Land Code No. 442 dated of 20th of June 2003 provides for the land reservation for public needs stating in Article 84.1 that ‘land plot may be reserved for public needs by purchasing it or providing equivalent land plot to a landowner or land user with their consent’. Article 84.2.4 states that road construction is one of those public needs and private land may be acquired by the Government. Article 84.4 indicates that when land plot is leased, the lease contracts are terminated, and compensation is paid to the leaseholder in amount sufficient to cover all losses and the leaseholder may be given an alternative land plot, if available.

- Involuntary acquisition of land plot or any property is an exceptional case of deprivation of an individual and a legal entity of their ownership rights and that can be acceptable only in cases when there are no other options to satisfy public needs.

- The Land Code also distinguishes the nature of public needs and private commercial purposes where the latter relates to land acquisition by nongovernment legal entities in pursue of their commercial interests and without performing any public functions. In that case, the deed between seller and buyer is confirmed by the contract.

- The amount of land for acquisition shall not exceed amount of land required to meet public needs.

- Before the beginning of involuntary land acquisition, the Government or local executive agency (further - Akimat) issues a decree about the beginning of land acquisition process. This decree shall include:

- The aim and justification of land acquisition;

- Location, oblast, cadastral number;

- Property owner or user;

- Date of acquisition (no earlier than 3 months after the date of this decree);

- Place where landowner or user can come to perform conciliation procedures.

- In case if any changes are introduced in clauses 2 and 4 the procedure of the land acquisition is to start again from the date of Amendments introduced in the decree.

- These decrees shall be published in the national and local mass media within three working days after they are signed.

- In case when private ownership is not registered, the landowner may arrange for the proper and necessary registration of private ownership for the land plot in subject after the decree is signed.

- At that the term for compulsory land acquisition determined by the decree shall be extended for no more than six months.

- Regarding compensation, the Land Code offers a choice to landowner/user, namely alternative land plot/property can be provided instead of monetary compensation. Although these alternative lands are not always easily accessible, affected people shall be properly informed about such option.

- 2.1.4. The Law on the State Property

- The Law “On the State Property”, Chapter 6, is the main governing regulation related to involuntary land acquisition for public use that describes all aspects of the land acquisition procedure. The Law specifies the subject, general provisions, the principles, start and end of such land acquisition, the manner of notification and procedure of land acquisition, titles of the owner, the amount of compensation, form and dates of compensation payment, and conciliation procedures as well. All necessary procedures are carefully set out in this Law in details. There are important provisions outlined below.

- Executive agency shall send a written notification to the landowner/user within three calendar days after publication of the decree that his land plot is subject to acquisition for public use. Together with notification the landowner/user receives the draft contract on purchase of this land plot or other property. The notification shall be sent by mail with written confirmation of its receipt. In case of no written confirmation of the notification receipt, the documents shall be sent again.

- The Law describes the procedure of land acquisition. The basis of compulsory acquisition of land or other property for public needs is a Contract on land acquisition, or a court decision.

- The local executive agency (Akimat) shall send to the relevant representative body the draft contract for land acquisition or property within two months from the moment of notification received by the landowner or user. The permanent commission of the local representative body within two weeks reviews the draft contract in presence of the landowner or people whose rights are to be terminated or limited. After agreement is achieved, executive agency approves the contract and then the landowner or user signs it. Such contract as ascribed by the Law shall include the following information:

- Cost of the land plot, determined pursuant to this Law, article 67, and identification characteristics of the immovable property or land plot provided to the landowner or user instead of acquired one;

- Difference in cost possible if alternative land is of less value;

- Amount of losses to be compensated, including cost of property acquired;

- Dates of payment for the land plot/property or transfer of alternative land plot to the landowner/user;

- Composition of the property acquired for public needs;

- List of people whose titles to land are to be terminated or limited;

- Information about financing such land acquisition for public use by the Government.

- If the landowner/user does not agree with the decree on land acquisition issued by the Government or local executive agency, cost of the land acquired or amount of losses to be compensated, the local executive agency can file a claim in court for involuntary acquisition of land or property for public needs. Such claim shall be filed after three months from the date of land acquisition notification received by the landowner/user but not later than the date of beginning of land acquisition process. The court will consider such civil cases of involuntary land acquisition within one month. If this law case is denied, all damages caused to the landowner/user shall be covered by the Government.

- The actual transfer of the land plot or property can only be carried out after the landowner/user receives compensation in a manner set out in this Law. Termination of the ownership/lease title shall be officially registered given that a document confirming payment of compensation to the landowner/user is provided to the registering authority.

- The landowner/user may use his titles and perform all necessary expenses related to the use of land or property based on their intended purpose from the moment of notification about the beginning of land acquisition is received and until the cost and losses to be compensated are agreed, or the court decision taken. Meanwhile, the landowner/user takes risk of losses and damages related to new construction, expansion or reconstruction of buildings (structures and constructions) or other property during this period.

- The Law also specifies that if after acquisition of a part of the land the remainder becomes unusable in the same way as before, then the entire land plot shall be acquired.

- Before February 2019, the cost of the land plots was determined by the cadastral price. As a rule, these prices were not equal to their market prices. The change in the Law came into force on February 2, 2019.Now the Law "On State Property" determines that land for the state needs shall be acquired only at the market price.

- The market price of the land acquired for the Government purposes shall be determined by an independent evaluator at the prices prevailing at the date of the property valuation. The evaluator’s services are reimbursed by local executive bodies. In case of disagreement with the result of the valuation, the landowner has the right to appeal it to the court or to the expert council in accordance with the Law “On valuation activity in the Republic of Kazakhstan”.

- The cost of the estate property located on it is determined in the amount not exceeding its market price and determined by the independent valuator after the landowner/user received notification about involuntary land acquisition.

- Compensation shall be paid from the Government budget based on the Contract for purchase of land plot or other property for public needs. Payment shall be made within one month after the Contract is signed or after the court decision becomes effective. Payment of compensation by installments is not allowed.

- 2.2. WB’s Involuntary Resettlement Policy

- In this section the main safeguard policies and principles of the World Bank related to involuntary resettlement applied in the development projects are described.

- World Bank Policy OP 4.12 (Involuntary Resettlement) describes the principles applicable for temporary and permanent impacts on households caused by loss of lands, buildings or others basic assets, change in land use or business, restriction for use of lands, accommodation or business. Principles shall be applied to all “affected people” including those who do not have formal legal licenses or property right, but experiencing impact resulted from land acquisition or resettlement for public needs. These principles are as follows:

- Land acquisition and resettlement shall be avoided or minimized;

- Affected people shall be entitled for compensation of full replacement cost for their lost assets, incomes and businesses, including temporary losses or impacts, without adjustments for depreciation or deductions for any other purpose;

- Compensation (and other forms of assistance, as warranted) shall allow affected people to improve, or at least restore their pre-project incomes and living standard;

- Affected people shall be consulted on resettlement planning;

- Affected people shall be fully informed of their compensation options;

- Land-for-land swap is the preferred compensation for lost agricultural land if it is available, unless an affected person chooses cash compensation;

- Costs of property transfer – purchase or swap – are waived or borne by the investor, including taxes, fees, documentation and court appeals;

- Compensation shall be made giving equal consideration to women and men;

- Lack of formal legal property right does not dispossess affected people from their entitlements or assistance required to achieve the objectives of the Policy;

- Affected people shall be supported during resettlement;

- Special attention shall be given to women-headed households and other vulnerable population and appropriate assistance provided to assure that their living standards are maintained or improved;

- Land acquisition and resettlement shall be implemented as a part of Project and fully funded;

- Compensation shall be fully provided until access for land is obtained to perform civil works or demolition;

- In case of unavailability of the landowner or heirship registration (or left the country), etc., the Government shall put compensation amount and 10% in ESCROW account.

- 2.3. National Laws and WB’s Policy Gap Analysis

- Table 1 demonstrates provisions of two frameworks related to involuntary resettlement and land acquisition, namely World Bank’s Involuntary Resettlement Policy and legal practices employed in Kazakhstan. While they mainly correspond with each other, some discrepancies can be seen in two approaches to land acquisition and involuntary resettlement. For example, only those having legal ownership titles are entitled for compensation v/s compensation shall be paid for non-land property. Kazakhstan laws do not include the requirement of restoration of livelihood or goals to improve living standards and ensure local population benefitting from the development project, or assistance provided to population with their moving to a new place. The World Bank also envisages involvement of independent valuator as third party in negotiations and carrying out external and internal monitoring while in Kazakhstan legislation there are no such requirements. Please see Table 1 below.

Table 1. Comparison of Two Sets of Principles

| No. | Land plots acquisition practices in Kazakhstan | The WB Involuntary Resettlement Policy | Agreement on this Project |
| --- | --- | --- | --- |
| 1 | Compensation for land and non-land property is specifically provided only to the entitled owners or tenants of land, who purchased out ownership or rights to lease from the Government. | Project Affected Persons (PAPs) without formal legal rights and claims are entitled for compensation for the non-land property (for example, in case of loss of plants, trees and structures). | In this Project informal users have not been identified. In case of changes in the design and informal users are identified, the requirements of the WB’s Involuntary Resettlement policy will be observed. Specifically, PAPs without formal legal rights and claims are entitled to compensation for non-land assets (e.g. crop, tree and structure losses). |
| 2 | The purpose does not specifically include restoration of livelihoods and standards of living. | The objective of the policy is to restore livelihoods and living standards of the PAPs, regardless of ownership right or legal status. | Not identified in this project, however, in all cases where the project will have adverse impact on livelihoods and living standards the CR will need to provide livelihood improvement measures as specified in WB’s Involuntary Resettlement policy. |
| 3 | There are no requirements to provide assistance to PAPs and examine their opportunities in resettlement process to benefit from the project. | Physically displaced persons (irrespective of their legal status in respect to the land) are provided with the following: (i) assistance in resettlement, guaranteed ownership of the land plot, where they were resettled to, improvement of living conditions in the resettlement sites with comparable access to the previous employment and production capabilities, as well as civilian infrastructure and services, if necessary, (ii) provision of support within the transition period and assistance aimed at development, such as land development, credits provision, training or employment opportunities, as well as (iii) opportunities to obtain the relevant benefits from the project. | Same as above. |
| 4 | Compensation, other than compensation for the acquired property and loss of income from the lost business (including future losses), is not provided to support the economically resettled persons. | The economically resettled persons will be provided with the following: (i) assistance (for example, access to credits obtaining, training and employment) (ii) opportunities to obtain the relevant benefits from the project, (iii) compensation for: (a) the cost of recovery of commercial activities in another site, (b) net income lost during the transition period, and (c) the cost of relocation and reinstallation of a plant, machinery and other equipment. | Not identified in this project, however, in all cases where the project will have adverse impact to economically displaced PAPs the CR will need to provide income restoration measures as specified in WB’s Involuntary Resettlement policy. |
| 5 | Census surveys and social impact assessments are not required. | Socio-economic research (studies) and the census in the presence of the relevant socio-economic data are necessary to identify all the PAPs and assess socio-economic impacts of the project on them. | The social assessments including census survey carried out as per the WB’s involuntary resettlement policy requirements |
| 6 | There are no special requirements for identification and assistance to vulnerable groups. | Identification of vulnerable groups and development of targeted measures to ensure that they are not subjected to adverse effects and are not at a disadvantage in terms of distribution of benefits and opportunities for development. | No vulnerable families/groups impacted by the project and Kazakhstan Law on Address Social Aid will be implemented in parallel with any additional assistance. |
| 7 | There are no requirements for the RAP preparation and approval. Consultations with the PAPs are not required in relation to land acquisition. | Preparation, approval, disclosure of information and monitoring of the RAP based on consultation with the PAPs and social impacts assessment are required. | The WB’s Involuntary Resettlement Policy is implemented, and RAP will be implemented prior to start any project interventions |
| 8 | The possibility of negotiations without a third party is considered as an initial approach to address land acquisition issues. If agreement cannot be reached, then involuntary acquisition procedures will be started based on the court decision. | It contributes to land acquisition through negotiations, which must be confirmed by third parties, the independent valuator, in order to ensure appropriate compensation relevant for all the costs of relocation and substantial consultation with the PAPs. | The WB’s Involuntary Resettlement Policy is implemented and the land to be acquired for the project will be obtained through consultations and negotiations process by providing compensations as per the Bank policy requirements. If the agreement cannot be reached, then the procedures of involuntary acquisition through the court begin |
| 9 | There are no requirements for internal or external monitoring. | Depending on the category of the project, the WB requires both, internal and external monitoring | The WB’s Involuntary Resettlement Policy is implemented |
| 10 | The law and regulation of Kazakhstan does not provide for establishing cut-off dates | Establishing the Cut-off date. Normally, cutoff date is the date the census begins. The cutoff date could also be the date the project area was delineated, prior to the census, provided that there has been an effective public dissemination of information on the area delineated, and systematic and continuous dissemination subsequent to the delineation to prevent further population influx. | As per the Kazakhstan Land code, the date of decree issued to landowners considered as the cut-off date. For informal land users the census survey date will be considered as the cut-off date as per the OP 4.12 |
| 11 | The law and regulation of Kazakhstan doesn’t provide provisions for establishing of project specific GRMs. However, there is a national requirement to establish a grievance mechanism in each public and administrative organizations. Akimat level there is a public relations and complaint handling system exists | Grievance Redress Mechanism. All WB financed projects should provide appropriate and accessible grievance mechanisms for PAPs. | In this project, the implementing agency will establish the project specific GRM which will be maintained and regularly monitored by the project. |
| 12 | The law and regulation of Kazakhstan doesn’t require disclosure of resettlement related documents but only environment reviews/assessment reports. | Disclosure of information. Resettlement-related documents to be timely disclosed in the PAP language. Public consultation. | In this project, the implementing agency will ensure disclosure of all safeguards instruments (including social and environmental instruments) as required and guided by the Bank policy. |

- In case of any discrepancies in two legal bases, the safeguard principles set out in the World Bank’s OP 4.12 (Involuntary Resettlement) shall prevail over national legislation, be applicable and observed when carrying out involuntary resettlement and land acquisition process. To avoid issues related to such discrepancies, the Government of Kazakhstan signed and ratified the Loan Agreement for road reconstruction with the World Bank, where the Government agreed to follow the WB’s principles in involuntary land acquisition of private land and resettlement of households in the public interests under this project. The principles are applied in case of temporary or permanent impacts on households resulting from loss of land, structures or other fixed assets; changes in land use or business; restrictions in the use of land, housing or businesses. The principles apply to all “project-affected persons”, including those without formal licenses or titles, who experience impacts as the result of land acquisition or resettlement for public needs.

- 3. Social and Economic Characteristics of the Region

- Road section between km 63 и 101 is the main focus of this RAP since additional land acquisition has been identified on Lot 1. This road section is located in Zhambyl district of Almaty oblast and has a total length of 38 km.

### 3.1. Zhambyl District of Almaty Oblast

- Zhambyl district - an administrative unit in the South - West of Almaty oblast of Kazakhstan. The administrative center is Uzynagash village. The relief of the southern part of the territory is mountainous (western spurs of Zailiiskii Alatau, eastern spurs of the Chu-Ili mountains), in the north it is flat (the Bozoi plateau, the Karaoy valley). The climate is continental: average January temperatures in the north are −12°С, in the south −8°С; July in the south +20°С, in the north +25°С. The average annual precipitation varies from 200-300 mm in the plains to 500 mm in the mountainous part. Rivers flow through the territory of the district: Karagaly, Uzynagash, Karakastek, Zhamanty, Balazhan, Akterek, Yrgayty and others, the waters of which are used for irrigating arable lands, watering pastures. The soils are meadow chernozem, dark chestnut, chestnut, gray earth, mostly solonetsous. The district has a population of 171,184 as of 2021. By ethnic composition, the population is represented by Kazakhs (85.8%), Russians (6.57%), Uighurs (2.58%), Turks (1.48%), Dungans (0.9%), Azerbaidjanians (0.73 %), Tatars (0.4%) and other nationalities (1.54%).

- There are about 40 industrial enterprises in the region (“Zhartas” LLP, “Kargaly” JSC and others) for the production of woolen fabrics, flour, building materials, etc. Agriculture specializes in irrigated and rain-fed agriculture and animal husbandry. Grain crops, sugar beet, vegetables, potatoes, perennial grasses are grown. Cattle, sheep and goats, horses and birds are bred.

- There are 3 historical and literary museums in the district; about 900 historical and archaeological monuments. The railway (railway stations Uzynagash, Shilyuastau, Kopa) and Alma-Ata - Bishkek road pass through the territory of the district.

- The gross product of Almaty oblast is made up of industry (30.5%), agriculture (5.11%), transport and communications (8.10%), construction (5.81%), trade (14.84%) and other industries (35.64%).

- The following settlements are affected by the reconstruction of the Lot 1 section: Uzynagash, Samsy, Sarybastau, Ungurtas and Targap villages.

- 3.2. Profile of Project Affected Population

- During construction works additionally 1 land plot has been required for permanent acquisition. This 1 land plot is owned/leased by 1 DP, which is 1 Household (HH). This PAP was available during the land acquisition process, including consultations, determination of preferred types of compensation, and will also be available for compensation. Consultations on the rights to compensation for those affected will be carried out by specialists in social issues of the PMC and the CSC.

- 3.2.1. The Number and Size of Affected Households

- The social survey showed that Household is composed of 9 family members. HH is male headed.

- 3.2.2. Age, Family Statusand Education of Affected Households’ Heads

- The head of the PAP is 71 years old. He is married, wife 70 years old, son 45 and daughter-in-law 39, has 5 grandchildren. The daughter-in-law has a higher education. Head of household, his wife, son and one granddaughter - secondary education. The granddaughter with a secondary education entered the university, three granddaughters are schoolgirls, 1 grandson is of preschool age.

Table 2. Age of the Surveyed Heads of Households

| Age of Household Head | Men | Women | Total |  |
| --- | --- | --- | --- | --- |
|  | Number | Number | Number | % |
| 0-6 | - 1 |  | - 1 | - 11,1 |
| 7-18 | - 1 | - 3 | - 4 | 44,5 |
| Under 30 | - 0 | - 0 | - 0 |  |
| 30-39 | 0 | 1 | 1 | 11,1 |
| 40-49 | 1 | 0 | 1 | 11,1 |
| 50-69 | 0 | 0 | 0 | 0 |
| 70 and older | 1 | 1 | 2 | 22,2 |
| Total | 4 | 5 | 9 | 100 |

Average age = 30,7

Table 3. Education of Heads of Households Surveyed

| Education | Men | Women | Total |  |
| --- | --- | --- | --- | --- |
|  | Number | Number | Number | % |
| High | 0 | 1 | 1 | 11,1 |
| Secondary professional | 0 | 0 | 0 | 0 |
| Secondary | 2 | 2 | 4 | 44,5 |
| Schoolchildren | 1 | 2 | 3 | 33,3 |
| Preschool age | 1 | 0 | 1 | 11,1 |
| Total | 4 | 5 | 9 | 100 |

- 3.2.3. Ethnic Composition of Affected Population

- By ethnic composition, all members of the HH are Kazakhs (100%). None of these groups have characteristics of indigenous people defined by the World Bank. All PAPs have complete and equal access to institutes and economic opportunities.

- 3.2.4. Incomes of Households

- The household lives in one large house in the village Uzynagash, one granddaughter of the head of the household is a university student in Almaty. HH has an average income of 694,000 tenge, including 200,000 tenge from renting land. In addition, the daughter-in-law of the head of the HH works as a teacher at a local school and receives a salary of 150,000 tenge and an allowance for children of 76,400 tenge according to national legislation as a family with 4 or more children. The HH owns one passenger car, is also engaged in animal husbandry and has 100 horses and more than 110 sheep, which grazes on 1340 ha.

- None of the PAPs was financially dependent on the land plots affected by acquisition. Land plots required for acquisition were not the only source of income for any of the PAPs, since either business was not affected, or the area acquired was small and did not affect the functioning of land plots. The household is not identified as vulnerable and is not registered in the local Akimat as living in need and requiring social assistance from the Government.

- 4. SOCIAL IMPACTS AND RISKS IDENTIFIED

- 4.1. Physical and Economic Impacts

- 4.1.1. Loss of Lands

- The requirement of additional permanent land acquisition on the Lot 1 road section is 12,3  ha. This indicated area consists of 1 land plot leased from 1 (one) household (HH). The table with information on land acquisition and ownership is given below (Table 4).

- The land plot belongs to the category of agricultural. The agricultural land plot in this RAP has a special purpose - pastures on which neither crops nor orchards are grown, the vegetation itself grows there. These pastures are located along the existing and future roads. Also along the road there are state owned lands intended for the maintenance of transport, communications and other non-agricultural purposes, that is, for needs related to roads and transport (CfR), on which vegetation also grows and their local population use these state lands for grazing, i. e. like pasture.

- This land plot is leased from HH for a period of 49 years, of which 16 years have already passed, i.е. HH leased in 2006.

Table 4. Displaced Person and Severity of Impacts

| Displaced Person ID | Affected Asset | Ownership | Total Area, ha | Area to be acquired, ha | Severity of Impact |
| --- | --- | --- | --- | --- | --- |
| DP-01 | Agricultural land (pasture) | Leasehold | 1340.0 | 12.3 | 0,91 % |

- 4.1.2. Loss of Structures

- There are no buildings on this land plot, including unauthorized ones.

- Table 7 below shows the levels of impact on the land plots and DPs, where the minimal level of impact means that only a part of the bare land is required and compensated by part of the land on the other side of the land, or cash compensation. The average impact level means the acquisition of the entire land plot, while there are no structures and plants located on it and is compensated in the form of cash compensation or an alternative similar land plot (land swap). The maximal impact level means the loss of structures (houses and other structures) and/or business (buildings, land, crops, trees, that is, income-generating assets) (physical and economic displacement).

Table 5. Level of Impact

| No | District | Impact |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Minimal |  | Average |  | Maximal |  |
|  |  | LE | HH | LE | HH | LE | HH |
| 1 | Zhambyl | 0 | 1 | 0 | 0 | 0 | 0 |
|  | Total: | 0 | 1 | 0 | 0 | 0 | 0 |

- 4.1.3. Number of Displaced Persons

- In total, 1 party is affected by the project - the household will be slightly affected, namely, less than 1% of the total area of the plot is withdrawn from the leased land.

Table 6. Summary of Permanent Impacts

| Impact Category | Number of DPs |  | Estimated number of PAPs |
| --- | --- | --- | --- |
|  | No. in category | Absolute (without double counting) |  |
| Permanent acquisition |  |  |  |
| A. Loss of Land |  |  |  |
| A1. Agricultural land: Leaseholds Private | 1 1 0 | 1 1 0 | 2 2 0 |
| A2. Lands of Transport: Leaseholds Private | 0 0 0 | 0 0 0 | 0 0 0 |
| Subtotal (А1+А2) | 1 | 1 | 2 |
| В. Loss of Structures |  |  |  |
| В1. Lands of Transport: Leaseholds Private | 0 0 0 | 0 0 0 | 0 0 0 |
| B2. Relocated DPs | 0 | 0 | 0 |
| Subtotal (B1+B2) | 0 | 0 | 0 |
| Total (А+B) | 1 | 1 | 2 |

- 4.1.4. Impact on vulnerable groups / individuals

- In Kazakhstan, according to the Law on the State Targeted Social Support (No. 246-II of July 17, 2001, the latest amendment of June 20, 2017), families with an average income per capita below the poverty line (defined as 70% of the living wage) considered as socially vulnerable groups entitled to a Government program of targeted social support. As of January 2022, the official cost of living in Kazakhstan is 36 018,00 tenge per person. Consequently, the poverty line is 25 212,60 tenge per person. As stated above, the HH has an average monthly income of 694,000 tenge, so it is a HH with a good income. During meetings and consultations with the affected HH and the Akimat, it became clear that this HH does not belong to a vulnerable household.

- 4.1.5. Informal Land Use

- Informal land users have not been identified when comparing formal land use data obtained from official sources with the results of field studies.

- 5. Land Acquisition, Compensation and Mitigation Measures

- The process of land acquisitionstarts during the development of feasibility studies. The proposed road alignment and estimates of the amount of land required for permanent and temporary acquisition, the number of buildings for demolition, the estimated cost of acquisition, compensation and restoration of project affected livelihoods are sent for review and comments to the regional and district levels. Then it is sent to CR. Meanwhile, the district akimat issues a Decree determining the area affected by the project. At this stage, land is reserved in order to stop land transactions to prevent speculation. At the same time, the owners are notified that their land may be acquired.

- Final design has been prepared based on bilateral interaction, involving active work and ongoing consultations with the local executive authorities, particularly on the district level. The process of designing generally starts with meeting of all relevant officials of the oblast — agriculture, land resources, registration, utilities, public works, and others — where they are informed about the tentative alignment and requested information that shall be considered in the final design. The final design includes more detailed maps of individual lands to be affected, complete ownership data from the cadastre, as well as estimated compensation for acquisition and losses.

- Once the alignment is agreed with the local authorities, the design team obtains maps of land cadastres (schemes) on landowners and requests the district akimat to bring affected owners together to discuss the land acquisition process. The data are then given to the licensed valuators who are responsible for determining the market value of the property and negotiations related to compensation.

- Once akimat approves the final alignment, the CR can proceed with land acquisition. If the owners and CR cannot agree on the terms, CR and akimat can request to district (city) court after half year notification period ends. If CR and akimat or owner appeals to the court, the court makes a decision that includes the amount of compensation to be given to the owner. The court must be impartial, favoring either the government or the owner, depending on the case. The important element which Bank policy also concurred is that land cannot be accessed until compensation has been paid and the title has been transferred to the Government.

- The final design identifies possible locations for construction camps, storage and facilities, borrows pits and other sites for temporary use during construction. Contractors can use the information to estimate costs and logistics but are not required to use the recommended construction sites.

- Civil works contracts will require Contractors to negotiate for temporary land use and restoration of all land required outside of the right of way for construction camps, offices, borrow pits, materials storage sites, materials processing sites and pit roads from the contractors. Contractors will select land plots and negotiate on agreements with landowners to use the land and extraction of materials. If Contractor fails to reach agreement with a landowner, he shall select an alternative land plot and negotiate a new agreement. No land can be occupied involuntarily for temporary construction purposes. Contractors are expected to rent the government land plots, rather than private property, but the choice is at their discretion. In either case, the arrangements must be a subject of a written agreement between the contractor and the owner, and land plots are required to be returned to their original condition after the works completion.

- 5.1. Entitlement for Compensation

- The entitlement for compensation will be limited by the date when collection of data is completed, namely the last day of processing of census and losses data. The completion date for data collection in the project area is August 7, 2019 (cut-off date). After this date, households and legal entities those making any improvements on project affected land plots will not be entitled for compensation. However, they will be preliminary notified and requested to clear the land plots and dismantle the affected structures before the project implementation. These dismantled structures will not be subject to confiscation, any fines, or compensation.

- According to Articles 16-18 of the Land Code and 61-69 of the Law On State Property dated of 1st of March, 2011, acquisition of land plots or other real estate for construction of the road shall be carried out by the local executive authorities – district akimat of Almaty oblast in particular. The Akimat of the Zhambyl district of the Almaty region, therefore, must approve this project, in order to carry out the necessary procedures in accordance with the policies of the Bank.

- 5.2. Process of Property Valuation

- In the Republic of Kazakhstan, pursuant to the Article 6 Clause 4 of the Law on Evaluation, compulsory evaluation shall be carried out in accordance with legislative acts of RK on acquisition of property for public needs.

- Valuation of the property affected by the project has been implemented by independent valuator upon the akimat’s instruction.

- To assess the property impacted by the project, akimats carried out bidding process and selected one independent valuator.

- The following three types of evaluation methods, common in Kazakhstan, have been applied:

- Cost Method – Rate of Return method. Cost method is based on landowner’s expenditures and the fact that cost of this land plot and its improvement will not raise the market price of already improved land plot, with lands of equal category and quality. For instance, in case of using this method, the production material, i.e. quality and cost of property material, year of construction, condition of the object and etc. shall be considered. Generally, this method is used for residential premises.

- Comparative Method. Comparative method is based on comparison of the property cost with similar property objects and land plots located on the same territory. Valuator shall consider prices, indicated in local newspapers or TV sale advertisements of the similar property and land plot on this territory. In addition, prices of similar property recently sold on the open market, where cost decisions are taken by buyers and sellers, shall be compared. This approach is based on principle of replacement: an informed buyer does not offer price for valuated property object higher than the price existing on the market for objects similar in quality and usefulness. This principle is mainly applied to valuation of residential premises.

- Income Method – Discounted cash flow method. Profit approach is used to valuate commercial and agricultural objects only (fuel stations, cafes, shops, points of sale, empty commercial lands, farming lands and others) to identify cost of the object that can bring income in future during a particular period of its use. The cost represents a sum of future income and profit due to resale of the object valuated. This method is based on the principle of waiting, where informed buyer (investor) acquires land plot obtaining the future income or profit. This approach requires thorough analysis of economic conditions and tendencies that can influence on profitability in part of valuation of the object location and using such procedures as discounting and capitalization. Documents- based valuation (tax declaration, income statement, etc.) has been carried out.

- The evaluation was carried out by the independent valuator on the basis of all the required documents provided to him/her and related to the property and the owner of the property under evaluation, and in strict compliance with the legislation of the Republic of Kazakhstan regulating evaluation activities and applying the required evaluation methods, manuals and valuator’s books of reference. The amounts of compensation calculated by valuators have been discussed with the landowners and representatives of district akimats of Zhambyl oblast.

- All compensation and assistance to be provided under this project is summarized in the entitlement matrix below (See Table 7).

Table 7. Entitlement and Compensation Matrix

| Property | Description | Affected People | Entitlement for Compensation |
| --- | --- | --- | --- |
| Permanent loss |  |  |  |
| Arable land, private ownership | All land losses irrespective of severity of impact | Owner | - Land for land compensation with plots of equal value and productivity to the plots lost; or - Cash compensation for affected land at replacement cost (market value) with no deductions for taxes, transaction, registration or transfer costs; - If the residual portion of a plot is too small to use, the whole plot is purchased and compensated or exchanged. |
| Lease holders of agricultural land [including pasture category] and private owners | All lost land, regardless of the severity of the impact | Legal owners, including Long-Term Leaseholder and private owners | - Cash compensation in amount equal to replacement value of gross harvest (or indexed matrix for pasture quality) for the remaining term of lease, or - Renewal of lease contract for alternative land plot on previous conditions. - In case of temporary land acquisition, and as a result partial or complete cessation of work of irrigation, drainage, erosion control systems (structures), losses can be based on the cost of the works to construct the new or rehabilitate existing facilities and structures (systems), including the cost of design and survey works. - Compensation for replacement value of land or provision of equal land plot as preferred by the affected person |
|  |  | Land users without formal land rights – informal land users | - Compensations for built structures and economic losses and/or assistance for continuation of livelihood activities in alternate location |
|  | Severe Impact – more than 10% of income lost | Owner, Leaseholder | - Cash compensation equal to replacement value of two farming / livestock grazing years. |
| Lands of Transport designated for construction of roadside service |  | Legal owners | - Compensation by alternative land plot, which is equal to acquired one, or - Cash compensation for acquired land plot at a replacement value without payment of taxes, registration fees and transaction costs, including all losses, which he has due to the early termination of obligations before the third parties; and - Compensation for cessation of business if any |
|  |  | Owners without formal legal rights – informal land users | - Compensations for built structures and economic losses and/or assistance for continuation of livelihood activities in alternate location |
| Houses, Buildings and Structures |  | Legal owners of permanent structures | - Compensation of the full replacement value or at the request of the owner provision of structure in replacement; if the value of structure provided is lower than acquired, the owner is paid the difference in price, or - Cash compensation for outstanding (or unauthorized) construction at the price of replacement of lost structure and other material assets at the price of building materials, construction work and labor, excluding the cost of recycled materials, depreciation and charges for the transfer of property. Compensation includes the cost of lost connections to water supply and other engineering services. |
|  |  | Land users without formal legal rights - informal land users | - Compensations for built structures and economic losses and/or assistance for continuation of livelihood activities in alternate location |
| Business and Employment | Temporary or permanent loss of business or employment | All affected people (legal owners and without legal rights) | - Owner: allowance is paid for lost salaries for the period of forced break in work up to 3 months. - Owner: if permanent loss, cash compensation is paid, which is equal to one-year income; if temporary loss, cash compensation is paid for the period for which income is lost. Compensation is calculated on the basis of tax declaration or official minimum salary. |
| Temporary loss |  |  |  |
| Land used for road construction | Subject to negotiation between owner and contractor | Owners (private or public) | - Contractor shall pay cash compensation at the local commercial rental rates for duration of use - Land shall be restored to original status at the end of rental period |
| Land for borrow pits | Subject to negotiation between owner and contractor | Owner (private or public) | - Contractor shall pay cash compensation at the local commercial rental rates for duration of use - Land shall be restored to original status at the end of rental period |
| Unforeseen adverse consequences of impacts | District Akimats and the Committee for Roads of the Ministry of Industry and Infrastructural Development of the Republic of Kazakhstan RSE shall deal with any unforeseen project impacts during and after the project implementation concerning compliance with social safeguard principles to protect people affected. |  |  |

- 5.3. Informal Land Use

- PAPs without formal legal rights and claims are entitled to compensation for non-land assets (e.g. crop, tree and structure losses). Informal land use was not identified along the Lot 3 of Uzynagash-Otar.

- In accordance with long term and historically accepted local practice, farms generally have open access to Government-owned land for livestock grazing (normally sheep, goats and cattle). Some of these grazing lands will be acquired for project. There will be no change to this local practice, and the district akimats (local executive authorities) have informed such informal land users/livestock farmers allowing them to use Government lands available in the area for grazing purposes so that  farmers can continue to enjoy open access to Government-owned land as grazing fields. Given minor impact and abundance of land in the region, no significant negative impacts are expected.

# 6. PUBLIC CONSULTATIONS

- The first public consultations regarding the proposed Project have been carried out during the development of the preliminary design in March 2015. Representatives of the Committee for Roads, akimats of Almaty and Zhambyl oblasts and designers took part in consultations held in Akshi village of Kurty rural district and Sarybastau village of Aidarly rural district to provide basic information on the Project, with special attention to project impacts and proposed mitigation measures. The second public consultations were held in May 2016 in villages Sarybastau and Kenen. The third consultations were held in April 2017 also in Sarybastau and Kenen. Information brochure summarizing approaches employed in the resettlement planning process was developed and distributed during public consultations. Specialists of CR, KazAutoZhol, representatives of akimats and resettlement and environment consultants as well took part in the consultations. Specialists of CR, KazAutoZhol, representatives of akimats and resettlement and environmental consultants took part in the consultations. Between 2015 and 2017 public consultations were held for all three sections of the planned Uzynagash-Otar project. In 2018 and 2019, consultation meetings were held in the akimat of the Kordai district, Kordai village to provide information to the parties, in 2018 when the first list of PAPs was compound and in 2019 when the final list of PAPs was determined after some changes introduced.

A number of questions were asked by the participants, on which the following clarifications were given:

| Questions | Answers |
| --- | --- |
| What is the size of the cattle passes | In accordance with the standards, the size of the cattle passes are 4 X 2.5 meters |
| How many lanes on the new road | 4 lanes with a dividing strip |
| What is the load axis | Load axle is 13 tons per axle |
| How many meters is the permanent allotment for the road | From the axis of the road, the permanent allotment for the road is 35 meters in both directions |
| What is the procedure for land acquisition for a road | Akimats will issue resolutions on the permanent acquisition with an attached list of the number of owners (land users) of land plots, and after the issuing the resolution to all owners (land users) of land plots the notification will be sent within three calendar days. The land acquisition will be carried out by local executive bodies with involvement of CR. Once consulted and compensation agreed with each affected person the required budget will need to be requested and secured by CR. The RAP will be disclosed and PAPs will be notified. Affected lands will be acquired only after providing full compensations. |
| Will be there any bypass roads during construction | No, as this project involves reconstruction. The project provides for 4-lane traffic and, accordingly, the construction of a new traffic lane. After completion of the construction of one lane, the completed lane will be opened and the old lane will be reconstructed |
| Road construction period | According to the project, the road construction period is 34 months |
| Is it possible for additional cattle passes | Currently, the presence and location of cattle passes has been agreed with local executive bodies. During the construction of the road, it is possible to include the construction of additional cattle passes as necessary and strictly in accordance with the regulations |
| Is it possible to build commercial facilities along this road | No, it is prohibited to build commercial facilities (cafes, service stations, etc.) along the road until the completion of construction, and to issue land along the road. |
| Will be there any fences | Yes, the interests are provided for fences along the roads and in accordance with the safety rules according to generally established standards |
| Is the employment opportunity of the local people real? | Employment of the local population is provided, but the candidate must meet the qualification requirements |
| How will the lands provided for temporary use be returned (bypass roads, borrow pits, areas for storing RCM) | All land provided for temporary use will be restored through technical and biological reclamation and after that will be returned to the owners. |
| Distance between cattle passes | According to the current standards, the average distance is 10-40 km, depending on the density of the settlement and the number of livestock |
| Dates of the beginning and completion of the construction of this road | Construction is planned to start at the end of 2017 Completion - end of 2020 |

Women also took part in these public consultations, specifically, there were 51 women. Women’s rights in Kazakhstan are the same as men’s rights. They had the same questions as men.

- Representatives of the Zhambyl and Almaty oblast branches of KazAutoZhol gave a presentation on the engineering details of the proposed road reconstruction and provided information on preliminary design decisions related to the Lot 3 road section, km 143-159. Then, a presentation on land acquisition and resettlement was made, including information on relevant legislation and approaches, details on compensation entitlements, GRM, the functions and responsibilities of the parties involved in RAP activities and the next steps.

Table 8. Consultations Summary Matrix

| Date | Place | Participants and total number | Main issues discussed |
| --- | --- | --- | --- |
| August 2019 | Akimat of the Kordai district | Representatives of KazAutoZhol, akimat of the Kordai district, PMC, and PAPs–about 7 people | Presentation of design, approaches to and issues of land acquisition and resettlement, requirements of the WB, entitlements for compensation, grievance redress procedures, collection of data, monitoring and other issues. |
| November 2018 | Akimat of the Kordai district | Representatives of KazAutoZhol, akimat of the Kordai district, PMC, PAPs–about 10 people | Presentation of design, approaches to and issues of land acquisition and resettlement, requirements of the WB, entitlements for compensation, grievance redress procedures, collection of data, monitoring and other issues. |
| April 2017 | Kenen village, Kordai district, Zhambyl oblast | Representatives of CR, KazAutoZhol, Almatyzhollaboratoria SE, Zhambyl district Akimat, resettlement and environment consultants, community – totally 31 persons | Presentation of preliminary design of road section, approaches to and issues of land acquisition and resettlement, requirements of the WB, entitlements for compensation, grievance redress procedures, collection of data and other RAP-related processes, and monitoring. |
| May 2016 | Kenen village of Kordai district of Zhambyl oblast | Representatives of CR, KazAutoZhol, Almatyzhollaboratoria SE, Zhambyl district Akimat, resettlement and environment consultants, community – totally 19 persons | Presentation of preliminary design of road section, approaches to and issues of land acquisition and resettlement, requirements of the WB, entitlements for compensation, grievance redress procedures, collection of data and other RAP-related processes, and monitoring. |

- Amendment No. 2 to the RAP for Lot 1 will be approved by the Committee for Roads and the World Bank and it will be translated into local languages before disclosure. The document will also be posted on the Committee for Roads website. Copies will be provided to Almaty oblast KazAutoZhol branch, akimats of Almaty oblast, and Zhambyl district of Almaty oblast, etc. The RAP for Lot 1 will be available for download on the WB’s website.

- 7. GrievanceS Redress Mechanism

- Project-related grievance redress procedures are designed to ensure effective and systemic mechanism to answer questions, feedbacks and consideration of grievances of affected people, public and other stakeholders.

## 7.1. Levels and Procedures of Grievances Redress

- Grievance redress mechanism (GRM) is available for people dwelling or working in areas affected by the project. Any person impacted or concerned by the project activities can take part in GRM, have easy access to it and be assisted in so doing. The proposed GRM is not a substitute of public grievances and conflicts redress mechanism, provided for by Kazakhstan legal system, but attempt to minimize its use as possible.

- The overall responsibility for the timely GRM implementation is held by CR and regional branches of KazAutoZhol with the support of consultants such as the Project Management Consultant (PMC), Construction Supervision Consultant (CSC) involved in the management and supervision of construction works, as well as other activities under the investment program, while the Contractors carry out construction works. GRM also include oblast and district akimats, duly authorized to carry out tasks related to grievance consideration, and mediators / non-governmental organizations (NGOs) that participate in assisting in the amicable resolution.

- This GRM includes two levels of grievances redressing for the road sector projects implemented by Committee for Roads: Grievance Redress Committee (GRC) on the regional (oblast) and central (Nur-Sultan) levels in accordance with the Guidelines on Grievance Redress Mechanism on Environment and Social Safeguards in Road Sector Projects approved by CR in August, 2014 (GRM Guidelines). GRC consists of members appointed from CR, akimats, KazAutoZhol, PMC, CSC and the Contractors. GRC on regional and central levels are chaired by top managers responsible for overall work of GRM and its effective and timely implementation. Meanwhile, coordinators are responsible for involvement of relevant parties and coordination GRC work on regional and central levels.

- Women are also represented as GRC members at all levels of the GRC and their presence will be ensured throughout the Project implementation. For example, a CSC’s social safeguards specialist is a woman and she has skills in handling SEA/SH-related complaints. Complaints can be reported at central (PMC) or local (CSC and contractor office) levels. Complaints can be reported through (i) phone (call, SMS, Whatsapp) and (ii) face-to-face communication with a) CSC’s social safeguards specialist and b) contractor’s social specialist and c) PMC’s social specialist.

- At this moment, the SEA/SH risk is assessed as Low mostly due to the legal context (i.e. status of national legislation related to SEA/SH in similar projects), gender norms and beliefs, and the project context. The SEA/SH risk specifically in the project context will be monitored and reassessed accordingly. The project will utilize mitigation measures proportional to risk. The contractor will be responsible for developing the workforce management procedure, health, and safety plans as well as SEA/SH protocols which will apply to their own and subcontractor employees who work on the Project. These procedures and plans will be submitted to CR and PMC for review and approval before the contractors are allowed to mobilize to the field of construction. All contractors will be required in the contract to commit against the use of child and forced labor, introduce mitigation measures against SEA/SH, and CR/PMC staff in charge of contractor supervision will monitor and report the absence of forced labor and cases of SEA/SH. All personal data and complaints received by the GRC will be treated in a confidential manner, unless the complainant consents to the disclosure of their personal information. Specially, confidentiality of sensitive issues and complaints related to SEA/SH raised by communities will be followed.

- 7.1.1. GRM: Regional (Oblast) Level

- First, the following steps below will be taken in attempt to redress grievance at the regional level through GRC.

- Registration of grievances: complainant or other stakeholders may visit, call, fax, or send a letter in hard or soft copy to district akimat, grievance coordinator of the Contractor, PMC, and GRC coordinator of Zhambyl oblast KazAutoZhol as well. Acceptance of grievances filed personally, by telephone, letter in hard or soft copy, or by fax will be confirmed. GRC on the regional level also considers anonymous grievances, when complainant refuses to provide contact information or if contact information is not indicated in grievance received by mail in hard or soft copy, or fax.

- Processing of grievances. Inquiries and grievances in relation to which clarifications have been given and a decision taken at the moment of their submission are closed immediately. Cases requiring further actions are reviewed by GRC at the regional level. Regional GRC: (i) holds regular meeting twice a month and special meetings for particular cases when required; and (ii) reviews and discusses grievance within ten working days and gives recommends its redressing to the parties. Coordinator of GRC at the regional level distributes relevant information among GRC members, prepares minutes of meeting and reports on work progress and ensures that actions and decisions are properly documented.

- Feedback. The receipt of grievances filed personally or by telephone will be confirmed. The receipt of grievances received in hard copy by mail or soft copy by electronic mail will also be confirmed by hard letter, by e-mail, or fax within 3 working days from the date of receipt by GRC at the regional level. If grievance is not related to project activities and cannot be considered in terms of this GRM Guidelines, the authority (rural district, district, or oblast akimat respectively) where this grievance has been forwarded will be indicated in the feedback provided to complainant​.

- If grievance is redressed at the regional level, the complainant will be informed about the results. If not redressed at the regional level and transferred to central GRC, complainant will be informed thereof including the date when case has been transferred to the central GRC and the expected date of decision to be taken at the central level.

- If anonymous grievance, a paper-based answer will be placed on information stand of the relevant oblast branch of KazAutoZhol, as well as relevant Akimat so to make it easily accessible for the complainant.

### 7.1.2. GRM: Central Level

- In case of no effect at the regional level, the following steps below will be taken in attempt to review the grievance by GRC at the central level.

- Processing of grievances: If grievance cannot be redressed at the regional level, it will be transferred to the central GRC including all relevant documents. The central GRC: (i) holds regular meeting twice a month and special meetings for particular cases when required; and (ii) reviews and discusses grievance within twenty working days and gives recommends its redressing to the parties. Coordinator of GRC at the central level distributes relevant information among GRC members, prepares minutes of meeting and reports on work progress and ensures that actions and decisions are properly documented.

- Feedback. If grievance is redressed at the regional level, the complainant will be informed about the results. If not redressed at the central level, the complainant will be informed thereof and explained why the grievance has not been redressed, including recommendations where to seek for a solution within the local legal system of the Republic of Kazakhstan.

- If anonymous grievance, a paper-based answer will be placed on information stand of the relevant oblast branch of KazAutoZhol, as well as relevant akimat so to make it easily accessible for the complainant.

- 7.1.3. GRM: Legal System

- If after consideration and assistance from regional and central GRCs no decision has been taken or the complainant has not been satisfied by the system of grievance redress, the case will be referred to court for solution according to Kazakhstan legislation.

- At the same time, it should be highlighted that management of GRC does not limit the right of a complainant to refer the case to court at the first stage of grievance redress process.

### 7.1.4. Grievance Coordinators

- Affected people and other stakeholders may visit, call or send a letter, fax to the regional GRC in Zhambyl oblast or to the central GRC in Nur-Sultan. Contact details of GRC (regional level): “KazAutoZhol” Almaty oblast branch: Almaty city, Rozybakieva 289/6, Tel.: +7(7272) 55-90-46. Entrance 117, email: almaty.info@qaj.kz. Also, given that some complaints or appeals may be of a confidential nature and specially  prepared on the part of the contractor, the answers to them are provided strictly to the applicant himself.

- Contact information in Nur-Sultan: 32/1 Kabanbai Batyr Avenue, Astana, 010000, Kazakhstan, the Committee for Roads of the Ministry of Industry and Infrastructural Development of the Republic of Kazakhstan, tel. +7 (7172) 75-46-58.

- The project related information is also available on the website: https://europe-china.kz/ (Figure 3). The website is maintained by the CR. All Social and Environmental documents are disclosed here and accessible for stakeholders and PAPs. The website also includes a web-based feedback mechanism and contact details of key staff in the CR, MIID and other relevant organizations (Figure 3).

Figure 3. The official website of WE-WC Corridor development program

Figure 4. Web-based complaint submission page

- 7.1.5. GRM monitoring and reporting

- Almaty oblast KazAutoZhol will appoint a specialist with the responsibility of coordinating grievances. This GRM Coordinator will receive and sort grievances; forward them to appropriate staff members for resolution; track and monitor grievance acknowledgment and resolution, and review and report on grievance data and trends to the CR. The GRM Coordinator is the first point of contact and should try to respond to as many inquiries/comments as possible.

- The logbook-based grievance registration and monitoring database will be designed to monitor and track all grievances that have been received and resolved. Grievances will be assigned a unique identification number to facilitate their tracking. All grievances registered in the logbook will be converted into Excel-based spreadsheet database. This excel database will allow faster tracking, monitoring, analyzing and reporting. The GRM reports will be included in the project quarterly reports.

### 7.1.6. Information Disclosure

- Information on grievance redress process under this RAP have been and will be disclosed to the public by means of information brochures and placed on information stands in rural district/district/oblast akimats and EA (or representative of EA at the regional level). Grievance redress mechanism will also be presented by representatives of PMC, Almaty and Zhambyl oblast of KazAutoZhol and/or EA regional representative during public consultation and unofficial meetings on the project territory. Information on grievance redress will be briefly described in progress reports of EA/CR for submission to the WB.

- 8. INSTITUTIONAL Arrangement

- Preparation, implementation, monitoring and assessment of RAP require relevant organizational and institutional support. Functions of different divisions involved in RAP preparation and implementation are described in this section.

- 8.1. Committee for Roads

- EA/CR through relevant akimats bears complete responsibility for preparation, implementation, funding, reporting and assessment of RAP with the support of KazAutoZhol. CR performs: (a) assessment and endorsement of RAP before review by the World Bank; (b) taking decisions in land acquisition and compensations to affected people; (c) coordination with the government agencies and akimats involved in land acquisition, distribution of land plots and reviewing and redressing grievances; (d) providing budget sufficient for compensation and support to communities and resettlement; (e) harmonizing the process of land acquisition and resettlement with the provisions of approved RAP; and (f) involving experts/consultants for RAP preparation and update (if necessary), and for its monitoring/assessment.

- The Committee for Roads is also responsible for ensuring interdepartmental coordination and relations with relevant government authorities, involved in RAP implementation, high-level decisions taking, including grievance related decisions and assistance in court proceedings. As for grievance redress, CR will be responsible for creation of a grievance redress committee (s). CR is also responsible for safeguards implementation and observing of Loan Agreement and all other relevant documents.

- 8.2. KazAutoZhol

- KazAutoZhol will be responsible for daily RAP implementation. Person responsible for RAP issues in KazAutoZhol will assist and coordinate preparation and implementation of final RAP. This person will be reporting to Director of KazAutoZhol and assignments of this group will include, but not be limited to:

  - Assistance in census and social and economic survey of affected people and valuation of land / property acquired;

  - Coordination with relevant government authorities to provide all necessary documents and data for preparation and completion of RAP;

  - Monitoring work progress and assisting to relevant Akimats in drafting and adoption of land / property acquisition decrees in project implementation;

  - Monitoring work progress and assisting to relevant Akimats in timely notifying affected people of forthcoming land / property acquisition, further negotiations and signing of agreements;

  - Coordination of activities of grievance redressing committees created at the regional level, ensuring their proper functioning and reporting;

  - Control of receipt, registration, permission and reporting of grievances related to the land redemption process and other aspects of the Project;

  - Assistance in monitoring.

- PMC and CSC will also assist to KazAutoZhol since their staff includes specialists in grievance redress, RAP-related and environment issues.

- 8.3. Akimats

- Although CR/KazAutoZhol will play a central role in coordinating of RAP implementation, akimats of Kordai district of Zhambyl oblast will play an important role in consulting affected people, issuing decrees, grievance redress and providing alternative land plots to long-term lease-holders, ensuring budget for RAP and payment of compensation. Akimats issue decrees on land acquisition for public needs, and are responsible for initiating the RAP process and informing affected people. At the same time, respective district akimats will cover expenses related to re-registration of land plots from the local / district budget, as well as related administrative and bank expenses. In particular, the functions of Akimats relating to RAP implementation shall include, but not be limited to, the following:

  - Regular coordination and communication with relevant government agencies in Zhambyl oblasts (for example, oblast branch of NPCzem, Department of Justice”) and respective akimats;

  - Control and assistance to the respective akimats in preparation and adoption of land/property redemption resolutions for project implementation;

  - Control and assistance to the respective akimats in notifying affected people of forthcoming land/property acquisition;

  - Assistance in census and social and economic research of affected people and valuation of land/property acquired;

  - Preparation of documents for discussion of compensation with affected people;

  - Preparation of documents for signing agreements with affected people and payment of compensation;

  - Disclosure of RAP and information brochures;

  - Planning and management of RAP implementation and distribution of compensation;

  - Assisting in work of project consultants;

  - Control of expropriation cases;

  - Facilitating field research, re-registration of the remaining parts of land plots of affected people;

  - Coordination with relevant government agencies to provide all the necessary documents and ensure an early allocation of RAP budgets for affected people;

  - Assistance in obtaining, registering, permission and reporting on grievance relating to land acquisition and other Project aspects;

  - Assist in discussions and agreements between affected people and other neighboring land users regarding land swap and land expansion;

  - Assisting affected people who may wish to change the category parts of their land plots remained those are no longer suitable for continuation of agricultural activities;

  - Facilitate field research and re-registration of the remaining parts of land plots of affected people;

  - Monitoring / supervision of temporary acquisition of land by contractors involved in the project;

  - Assistance in monitoring.

- 8.4. Project Management Consultant

- PMC will assist KazAutoZhol with functions related to the finalization, implementation, supervision, monitoring and evaluation of RAP activities. PMC will recruit a full-time national expert who will be responsible for RAP assignments and monitoring. In addition, expert responsible for communication with affected people and concerned parties, as well as grievance redress mechanism may be recruited by PMC. In particular, PMC’s assistance to KazAutoZhol will include, but not limited to:

1. Ensuring that Akimats completed the RAP properly prior to commencement of construction works, ensuring that Contractors undertake full responsibility for RAP implementation with regard to temporary impacts during construction works;

2. Immediate elimination of any non-compliance with RAP requirements;

3. Assistance in monitoring;

- Consulting of KazAutoZhol, regional representatives of EA / CR regarding RAP and grievance settlement;

- Provision of the relevant RAP reports.

## 8.5. Construction Supervision Consultant

- CSC will assist to EA/CR, KazAutoZhol, EA/CR’s regional representative and coordinate actions with PMC to ensure full completion of RAP activities prior to construction works commencement. CSC shall also ensure that Contractors take all necessary actions properly in case of any temporary land acquisition and provide detailed information in Monthly Progress Reports. CSC will be responsible for performing internal RAP monitoring and preparation of reports thereon. One of the main responsibilities of CSC is ensuring management and control of Contractors’ compliance with the specified mitigation measures, mitigation of social and environmental Project-associated impacts.

## 8.6. Other Authorities and Agencies

- Some other agencies will participate in RAP preparation and implementation, including:

  - The other Authorities and Agencies will participate in financing compensation for land / property acquisition and resettlement. The Ministry of Finance on behalf of the Government will also sign the Loan Agreement with the World Bank under the Project;

  - Local courts. The judicial system will be involved in the RAP implementation if agreement between Grievances Redress Committee and the owner / user of the affected land / property. The judicial system of the Republic of Kazakhstan has a pyramidal hierarchy and includes: (i) a District Court; (ii) the Oblast Court; and (iii) the Supreme Court of the Republic of Kazakhstan. Meanwhile, judicial proceedings include the following stages: (i) the Court of First Instance; (ii) Appeal Court; (iii) Cassation Court; and (iv) the Supreme Court. In the case of any issues related to acquisition, Akimat will rely on the judicial system based on proper legal procedure. Cases of acquisition will be reviewed, hearings held and a decision made whether the land / property is acquired and at what price;

  - Independent valuators. Accredited / licensed private firms hired by Akimats / KazAutoZhol to evaluate the assets affected by acquisition / expropriation.

The Government, Executive Agency/Committee for Roads

Authorities of Almaty oblasts

- Akimats of rural districts

- Oblast branch “The Government for Citizens” (NPCzem)

- Oblast Judicial Department

Consultants and Contractors

- Designer

- PMC

- CSC

- Contractors

KazAutoZhol

Regional Representative of EA/CR

Independent Valuator

Affected People

Court

Figure 5. RAP Implementation Arrangement

- If necessary, a special seminar may be organized in Almaty and Zhambyl oblasts with non-governmental organizations and civil society organizations to ensure that all necessary information is disclosed to the public and PAPs and suggestions, if any.

- The Project Management Consultant will play a key role in organization of Land Acquisition and Resettlement Management during project implementation. According to the Terms of Reference of PMC, there is one national Social Development Specialist and one national Public Relations Specialist. Management and implementation of this RAP will be a part of the PMC’s functions and responsibilities.

- The PMC will conduct an independent evaluation of the land acquisition process to inform Project Management (Committee for Roads and the World Bank) and prepare External Monitoring Report and Resettlement Completion Report and submit it to the World Bank.

- 9. RAP PREPARATION AND IMPLEMENTATION SCHEDULE

- Before any project activity is implemented, PAPs will need to be compensated in accordance with this RAP. The schedule for the implementation of activities must be agreed between the Resettlement Committee and the PAPs. These include the target dates for start and completion of all compensations before civil works commencement. The major component tasks for the RAP preparation and implementation are outlined below.

Table 9. RAP Preparation and Implementation Schedule

| Tasks/steps | Responsibility | Deadline | Status |
| --- | --- | --- | --- |
| Public Consultations | Akimat of Kordai district, Zhambyl oblast, CR, PMC | August 2019 November 2018 April 2017 May 2016 March 2015 | Completed |
| Approval of land use designs, issuance of decrees by akimats on land acquisition | Akimat of Kordai district, Zhambyl oblast, CR | August 2016 | Completed |
| Notifying PAPs about land plots acquisition | Akimat of Kordai district, Zhambyl oblast | August 2016 | Completed |
| Establishing Grievance Redress Mechanism to lodge concerns/complaints on land acquisition | Akimat of Kordai district, Zhambyl oblast, CR, PMC | August 2016 | Completed |
| Evaluation of affected assets | Akimat of Kordai district, Zhambyl oblast | February – October 2019 | Completed |
| Signing of contracts on allocation (lease) of alternative land plots with the landowners | Akimat of Kordai district, Zhambyl oblast | August 2016 | Completed |
| Preliminary negotiations with landowners about payment of compensation | Akimat of Kordai district, Zhambyl oblast | August – October 2016 | Completed |
| Submission of the first draft RAP | CR | January, 2017 | Completed |
| Approval of application for allocation of funds from the government budget by the republican budget commission under the first draft RAP | CR | January-September 2017 | Completed |
| Finalization of the draft addendum #1 to the RAP for Lot 3 | CR, PMC | March- November 2020 | Completed |
| Applying for allocation of funds from the government budget for payment of compensations and documentation under the addendum #1 to the RAP | Akimat of Kordai district Zhambyl oblast, CR | Early 2021 | Completed |
| Payment of compensation to the landowners and users under the addendum #1 to the RAP | Akimat of Kordai district, Zhambyl oblast, CR | Early 2021 | Completed |
| Official transfer of land plots and legally transferred to relevant authorities under the addendum #1 to the RAP | Akimat of , Zhambyl oblast, CR | Early 2021 | Completed |
| Issuance of the Notice to Proceed under the addendum #1 to the RAP | CR, PMC | After the signing of contracts with contractors | Completed |
| Preparation of the second addendum No. 2 to the RAP for Lot 1 | CR | Late April, 2022 | Ongoing |
| Issuance of a notice for the commencement of construction work under Addendum No. 2 to the RAP | CR, PMC | After the signing of contracts with contractors | Contractors are not allowed to carry out general construction work in areas related to land acquisition. |
| Internal Monitoring/ Supervision | CR, CSC | Quarterly from the beginning of civil works | Done quarterly |

- The Implementing Agency (IA) will begin the implementation of the RAP immediately after its approval by WB and the Government of the Republic of Kazakhstan. As soon as the RAP is approved the CR with the assistance of local authorities, will inform the PAPs about the disbursement of compensation for affected properties as per the provisions set for the Project. CR will give advance notice to the PAPs and pay their due compensation based on the eligibility criteria defined in this RAP, and prior to the start of construction work. Grievances or objections (if any) will be redressed as per the grievance redress procedure presented in this RAP. A tentative timeline for RAP preparation, implementation and post implementation is summarized below. The timeline presented in the following table shows the distinct stages of RAP preparation, finalization and implementation as well as the major milestones.

Table 10. Major component activities and schedule for the RAP preparation and implementation

| Activities | 2020 |  |  |  | 2021 |  |  |  | 2022 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | I | II | III | IV | I | II | III | IV | I | II | III | IV |
| Consultations |  |  |  |  |  |  |  |  |  |  |  |  |
| Evaluation of affected assets |  |  |  |  |  |  |  |  |  |  |  |  |
| Negotiations |  |  |  |  |  |  |  |  |  |  |  |  |
| Securing the budget for compensation |  |  |  |  |  |  |  |  |  |  |  |  |
| RAP disclosure |  |  |  |  |  |  |  |  |  |  |  |  |
| RAP implementation – compensations paid |  |  |  |  |  |  |  |  |  |  |  |  |
| Land acquisition |  |  |  |  |  |  |  |  |  |  |  |  |
| Issuance of the Notice to Proceed |  |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring |  |  |  |  |  |  |  |  |  |  |  |  |

- 10. MONITORING AND Evaluation Procedure

- RAP implementation is subject to both internal and external monitoring.

- The monitoring is required since RAP implementation frequently is important stage of any project including construction works because land acquisition, compensations and resettlement may cause delays in such works. Early identification of delay causes will allow CR (supported by individual consultants), KazAutoZhol, akimats, PMC and CSC to develop mitigation measures in the process of RAP implementation. In the project, CSC in cooperation with PMC and CR will carry out internal monitoring.

- All works related to land acquisition and resettlement are limited in time. Contractors and CSC will frequently conduct internal monitoring of RAP-related activities and report the results to CR and WB. Bi-annual or quarterly reports will be prepared depending on scale and importance of impacts. The relevant information will be collected for monthly assessment of the work progress and results of implementation and if needed for correction of the work program.

- Internal monitoring reports shall include the following indicators connected with the land acquisition and compensation payment process as shown in the table below:

Table 11. Indicators and Methods of Internal Monitoring

| Indicator | Method of verification |
| --- | --- |
| Information shared with PAPs and consultations with affected people and other stakeholders; | Site visits/ Meetings with PAPs |
| GRM at local Akimat level established and ensuring that PAPs are aware of GRM availability | Leaflets produced / Visits to local bodies |
| Provision of alternate land plots (land for land compensation) | Agreement/consent formed, signed and verified |
| Payment of compensation for lands and affected property (people opted for this option) | Records of payments/ meetings with PAPs |
| Re-registration/registration of the land plots in local Akimats, Transferred ownership to RoC for civil work | Records checking and site visits |
| Restoration and additional support provided for PAPs livelihood restoration | Site visits/meetings with PAPs |
| Land plots earmarked/referenced for commencement for civil work | Site visits/Records |

- If significant impact, a mitigation measures plan shall be prepared, approved and disclosed before EA/CR proceed with implementation of individual components of the project.

- The monitoring will be carried out during RAP implementation and finished after completion of the RAP. This will be a basis for the Committee to apply to WB for their approval of awarding civil works contract.

- 11. RESETTLEMENT COMPENSATION AND BUDGET

- This section contains the budget for all land acquisition/resettlement activities. There will be no monetary compensation, as an alternative land plot is being issued. The budget also includes the estimated cost of administrative costs for the execution of new title documents for land plot issued in replacement for the land plot acquired. The costs of monitoring and evaluation are included in the Contracts of the Construction Supervision Consultant under the project.

- 11.1. Types of Compensation

- The household chose compensation in the form of an alternative land plot with a total area of 0.91%.

Table 22. Summary of offered compensations

| Displaced Person ID | Affected Asset | Ownership | Area to be acquired, ha | Severity of Impact | Agreed Compensation |
| --- | --- | --- | --- | --- | --- |
| DP-01 | Agricultural land (pasture) | Leasehold | 12,3 | 0,91 % | Land for Land |

- Akimat of Zhambyl district of Almaty oblast is responsible for all expenses on land acquisition, including documentation of deeds, re-registration of land plots, and associated administrative costs. According to requirements of Valuation Standard “Valuation of land plot acquired for public needs” (Approved by the Government’s decree No 124 dated of 12th of February 2013), expenses on documentation of the property have been calculated. Breakdown of expenses is shown in Table 11 below.

Table 13. Documentation-Related Expenses (Administrative Costs)

| Expenses on documentation of property obtained in replacement of acquired for public needs | Rates (averaged), KZT | Number required | Total, KZT |
| --- | --- | --- | --- |
| Permanent acquisition |  |  |  |
| Preparation of a new state act and state duty for state registration of a land plot | 20,000.00 | 1 | 20 000,00 |
| Total |  |  | 20 000,00 |

Table 14. Total Budget for Additional Land Acquisition

|  | Type of expenses/Name | Number of DPs | Description | Estimate Budget (KZT) | Estimate Budget (USD) |
| --- | --- | --- | --- | --- | --- |
| Permanent Acquisition |  |  |  |  |  |
| 1 | Land for land compensation | 1 HH | Alternate land was provided from Akimat owned lands | n/a | n/a |
| 2 | Registration of new land plots, re-registration of existing land plots, notarial certification of the contract, registration of new contract | 1 HH | 1 Contracts and 1 unit of documentation and the state fees | 20 000 | 42 |
| Total |  |  |  | 20 000 | 42 |
| Contingencies (10%) |  |  |  |  |  |
| Total + Contingencies |  |  |  | 20 000 | 42 |

- The total cost of the Resettlement Plan is 20,000.00 tenge. In dollar terms, this is 42. The exchange rate for calculation is 466 tenge per 1 US dollar, as of April 1, 2022, according to the data of the National Bank of the Republic of Kazakhstan.

| # ANNEX |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Data on land plots affected by the Project Uzynagash-Otar Road Project, km 63 - km 101 |  |  |  |  |  |  |  |  |  |
| No | Displaced Persons’ ID and Name | Land Category | Ownership | Total Area, ha | Area to be Acquired, ha | % of acquisition (0.00) | Type of Vegetation (Structures) | Compensation amount, in KZT | Note |
| 1 | DP-01 | Agricultural (pasture) | Leased Lands | 1324.0 | 12.3 | 0,91 | Land Plot Plants – No Structures - No | 0.00 | Bare land plot; an alternative similar plot is issued |
|  | Total: |  |  | 1324.0 | 12.3 |  |  |  |  |

Elderly people will be defined by the Retirement Age for women and man as of national legislation on the date of survey.

CAREC comprises Afghanistan, Azerbaijan, People's Republic of China (focusing on Xinjiang Uygur Autonomous Region), Kazakhstan, Kyrgyz Republic, Mongolia, Tajikistan and Uzbekistan.

KazAutoZhol - National operator of national and international category highway network

KazAutoZhol - National operator of national and international category highway network

Research-production center of land cadaster

Land category: Lands of Industry, Transport, Communications, for the Needs of Space Activities, Defense and other Non-Agricultural Purposes. For this document it is indicated as the Land of Transport, as it has a special purpose for servicing and building a roadside service.