REPUBLIC OF KAZAKHSTAN

MINISTRY OF INVESTMENT AND DEVELOPMENT

COMMITTEE FOR ROADS

ROAD CORRIDOR RECONSTRUCTION PROJECT

SOUTH WEST ROADS PROJECT:

OTAR-UZYNAGASH ROAD SECTION OF THE

ALMATY-KORDAY-BLAGOVESCHENKA-MERKE-

TASHKENT-TERMEZ ROAD

FINAL

“RESETTLEMENT POLICY FRAMEWORK”

- FINANCED BY INTERNATIONAL BANK FOR

- RECONSTRUCTION AND DEVELOPMENT AND THE REPUBLIC OF KAZAKHSTAN

September 2015

TABLE OF CONTENTS

| # INTRODUCTION…………………………………………………………………………………… | 4 |
| --- | --- |
| - General Information ………………………………….……………………………………....... - Resettlement Policy Framework Objectives …………………………………………………. - Resettlement Policy Framework ………….…………………………………………………... - Anticipated Impacts …….…………………………………………………………………….. | 4 4 5 7 |
| - PROJECT DESCRIPTION …………………………………………………………………………. - General Information ….…………………………………………………………………........... - Environment Conditions ………….…………………………………………………………….. | 9 9 10 |
| 3. POLICY, LEGAL AND ADMINISTRATIVE FRAMEWORK ………………………………. | 11 |
| 4. LAND ACQUISITION PROCESS………………………………………………………………….. | 18 |
| 4.1. Involuntary Land Acquisition /Resettlement Basic Provisions ………………………………… | 19 |
| 4.2. Basic Provisions for Resettlement Planning and Implementation …………………..…………. | 20 |
| 4.3. Additional Measures …………………………………………………….................................... | 21 |
| 4.4. Encroachment and Illegal Land Use………………………....................................................... | 21 |
| 4.5. Land Swaps Vs. Cash Compensation ………………………………………………………….. | 21 |
| 4.6. Methodology for Identification of Project Affected Persons and Assessment ……………… | 21 |
| 5. PROPERTY ASSESSMENT AND COMPENSATION PROCESS …………………………… | 23 |
| 5.1. Assessment Process……………………………………………………………………….. | 23 |
| 6. PUBLIC CONSULTATIONS AND INFORMATION DISCLOSURE...................................... | 25 |
| 6.1. Institutional Mechanisms and Grievance Redress Mechanisms........................................... | 26 |
| 6.1.1. Empowerment …………………………………………………………………………… | 25 |
| 7. GRIEVANCE REDRESS MECHANISM, INCLUDING GRIEVANCES SUBMITTED DURING CONSTRUCTION | 27 |
| 7.1 Grievance Registration............................................................................................................. 7.2 Disclosure of Grievance Consideration Procedure…………………………………………….. | 28 31 |
| 8. MONITORING AND ASSESSMENT............................................................................................... | 32 |
| 9. DETERMINATION OF ADDITIONAL COMPENSATION REQUIRED BY THE WB | 33 |
| 9.1 Determination and Additional Payments to Socially Vulnerable People…………………. | 34 |
| 9.2 Resettlement Allowance......................................................................... | 34 |
| 9.3 Significantly Affected Families................................ | 34 |
| 10. ILLEGAL LAND USERS TREATMENT........ | 35 |
| 11. COMPENSATION MONITORING AND ASSESSMENT.............................................................. | 35 |
| 12. LAND PURCHASE COMPENSATION AND RESETTLEMENT FRAMEWORK ….. | 36 |
| 13. COMPENSATION SCHEME IMPLEMENTATION........................................................ | 39 |
| APPENDIXES APPENDIX – 1: Public Hearings Minutes |  |

ABBREVIATIONS

| Akimat | Local executive authority |
| --- | --- |
| BRP | Brief Resettlement Plan |
| CR | Committee for Roads (Ministry of Investment and Development) |
| DE ROW | Design Engineer Right of Way |
| EA | Environment Assessment |
| E&S | Ecology and Sociology |
| EMP | Environment Management Plan |
| ESIA | Environmental and Social Impact Assessment |
| FS | Feasibility Study |
| OHS | Occupational Health Safety |
| IFI | International Financial Institutions |
| ME | Ministry of Energy |
| MID | Ministry of Investment and Development |
| PAP | Project Affected Person |
| PMC | Project Management Consultant |
| RAP | Resettlement Action Plan |
| RPF | Resettlement Policy Framework |
| SW RK | Scope of Work Republic of Kazakhstan |
| WB RPF RAP RPF ECM | World Bank Resettlement Policy Framework Resettlement Action Plan Resettlement Policy Framework Entitlement and Compensation Matrix |

- INTRODUCTION

## General Information

The main goal of the Government’s Western Europe - Western China (WE-WC) Roads Project Development Program is improvement of traffic efficiency and safety, as well as promotion of the development along one of Kazakhstan’s main strategic road transport corridors. Transport and trade efficiency will be improved through provision of better infrastructure and services along the entire corridor to reduce transport costs and due to gradual reforming of the entities responsible for all categories of roads. The World Bank has been requested to finance a major upgrade of road infrastructure for the portion of the Corridor from Otar to Uzynagash (96 km) by rehabilitation and widening of the Otar – Uzynagash Road section from 2-lane to 4-lane on the existing alignment. under the East West Roads Development Project, as a Specific Investment Loan. This is due to the savings of the East West Roads Development Project.

The project will also facilitate to the government to strengthen the capacities of agencies, which are responsible for managing the national road network, as well as to prepare and implement road safety and road service improvement action plan that will provide system-wide benefits. The projects will provide services for local, as well as international transportation of general cargo and other goods produced in Kazakhstan and other regional countries (Tajikistan, Kyrgyzstan and Uzbekistan). Institutional Development Measures include introduction of an efficient road management system that will incorporate modern methods for planning and executing road maintenance, as well as strengthening the capacity of the Committee for Roads (CR) of the Ministry of Investment and Development (MID) to efficiently implement all investments.

The preliminary designed road, prepared by the MID, envisages widening from 2-lane to 4–lane highway on the existing alignment and construction of bypasses around some of the villages along the existing Almaty-Korday-Blagoveschenka-Merke-Tashkent-Termez Road. The feasibility study and design will be financed by the Government of the RK, which will include preliminary environmental assessment report (pre-EAR), based on the national laws of Kazakhstan and will be completed in late 2015. Preparation of the Resettlement Policy Framework (RPF) that applies to the entire Corridor, as well as the Environmental Assessment Framework (EAF) for Otar - Uzynagash section will be prepared next year under a separate assignment coordinated by PMC and the World Bank.

## Resettlement Policy Framework Objectives

This report represents the updated Resettlement Policy Framework. It has many elements of Resettlement Action Plan (RAP), but is not a full RAP and is based on incomplete data. The full RAP will be prepared based on the project stage of detailed design and take into account all persons, parties, private properties, businesses and legal or illegal ownerships affected by the project, and will represent actions that the Government intends to take to ensure that all losses incurred due to the project are compensated according to the legislation of the Republic of Kazakhstan and World Bank Operational Policies. In case of discrepancies between these two systems, the Government of Kazakhstan has agreed to follow the WB Operational Policies. In addition to the information contained in this document, the final RAP will include a socio-economic analysis of the status of affected persons based on a census of all affected persons, which will provide more comprehensive understanding of the types and magnitude of impacts of the project. This will also identify any mitigation measures that should be taken to ensure that the affected people benefit from the project, as well as that they will restore or increase their incomes by the project completion. The census can be carried out only after the design is final and full data are available regarding the landholdings, land use, ownership, anticipated losses, estimated value and compensation for the affected properties.  Currently, the data are incomplete, thus, the census cannot be undertaken. Consequently, the Updated RPF serves as an interim mechanism to consolidate information and provide directions for the next steps.

Section-specific RAPs will be prepared based on the following steps:

- An inventory of land use and users and their properties such as owned or leased  land, enterprises, structures, or agricultural activities;

- Local consultations to engage affected persons in the design of the plan;

- Publication of the plan for comment;

- Submission of the final plan and cost estimates to the WB for concurrence before funding is authorized.

It is expected that the census will be completed within six months of project effectiveness, and the section-specific RAPs must be completed and approved by the World Bank before the commencement of works that will be authorized in this section.

Cut-off date/Eligibility

The cut-off date is the date after which newly arrived occupants and/ investments will not be eligible for compensation.

The cut-off date will coincide with the date of the census and inventory of assets. The process for conducting the census is detailed in Section 1.2 of the RAP.

The overall guiding principle for the project design, its implementation and operation, and the key RAP objective is establishing conditions to ensure that all of the project-affected persons must be in equal or better socio-economic positions after the project has been implemented as compared to prior situation.

The secondary objective is the provision of clear and unambiguous guidance for all project participants explaining how to manage the entire scope of resettlement issues during the project preparation and its implementation.

## Resettlement Policy Framework

The Resettlement Policy Framework expresses the Government’s general and comprehensive commitment to avoid negative third-party impacts in the investments or to mitigate them to ensure that the affected persons are able to maintain or improve their well-being by the project completion.  The Government will implement and enforce its own standards and procedures for land acquisition and compensation uniformly throughout the entire road section with adequate amendments to meet the WB additional requirements, to meet the commitment. This will ensure adherence to international practices and compliance with the WB policy objectives.

The Framework identifies possible impacts of investments, describes anticipated groups of affected persons; clarifies land plots and resettlement principles; assesses the legal framework for land acquisition and resettlement in Kazakhstan; describes standard procedures for actions and methods of redress; and outlines steps that will be taken to plan, obtain concurrence from the WB, as well as for implementation and monitoring of the impacts of land acquisition and resettlement along the Corridors.

This Resettlement Policy Framework incorporates Kazakhstani laws and procedures for actions execution and the WB Resettlement Policies. This requirement applies to all the persons whose private land status is affected permanently or temporarily due to reconstruction of the Corridor section financed by the WB, including purchase and temporary use during construction. This requirement also applies to people who use state land plots legally and illegally, and is changed as the result of the investment. The Policy Framework does not apply to state land plots i.e. which are  transferred from one State authority to another, or used for the reconstruction of the road, however if other   parties have unfavourable impact from transfer or use, then   RPF will be applied..

After the approval by the WB and the Government of the Republic of Kazakhstan, RPF will become a part of the respective financing agreements between the Government and the World Bank. RPF and future RAPs will be referenced to the Loan Agreement between the Government of the Republic of Kazakhstan and the World Bank for this project.

Resettlement Program is based on the following principles:

- It is necessary to avoid or, at least, minimize involuntary resettlement;

- Compensation must ensure the preservation of living standards of PAPs, which they had before the project implementation;

- PAPs should be fully informed and consulted on options for compensation;

- Absence of formal legal rights to land should not be an obstacle to recovery;

- Special attention should be paid to vulnerable groups such as ethnic minorities, households, where the head of household are women, families with elderly people, and the appropriate support should be provided to them to improve their situation;

- Land acquisition and resettlement should be planned and implemented within the project, and the complete compensation costs should be included in the project costs; and

- Compensation/allowances for rehabilitation will be paid before implementation of any works in the land, such as land levelling, demolition and in any cases before impact will occur.

- Bank Safeguard Policy OP 4.12 applies to all components within the program, regardless of the direct, full or partial financing by the Bank.

The overall coordination of the project will be provided by the CR, which will supervise the whole process of resettlement planning and coordination of all issues related to compensation. Given the fact that according to the legislation of the RK, acquisition and repayment involve local executive bodies, the CR will cooperate and rely on akimats of Almaty and  Zhambyl oblasts for many procedures.

### 1.4	 	Anticipated Impacts

Primary impacts of reconstruction are expected to be represented by agricultural losses and pastures, above-ground commercial structures, thereby potentially affecting the incomes and well-being of the people who own or use the land, resources and facilities. Some losses will be temporary, related to staging (laying down of equipment and materials) and carrying out the construction, others will be permanent.

Three principal impact factors are expected to be applied along the corridor:

- Reconstruction, or strengthening and levelling of the roadway, sometimes with slight widening of the carriageway, within the existing right of way;

- Conversion from single carriageway to dual carriageway within the current right of way or by expanding the right of way;

- Realignment of the existing roadway to adjust curve radius or to construct bypasses or alternative alignments; and construction of roadside service centres or large traffic interchanges.

Reconstruction:

All of the road reconstruction will consist of the existing road strengthening and reconstruction, as well as new construction of the existing South West Road Corridor from the existing two lanes of the road to four lanes of the carriageway within the existing alignment and right of way, for which land acquisition will not be required, except for bypasses. Some land will be used temporarily during construction for staging temporary sites of camps and borrow pits. The standard practice in Kazakhstan includes suggestions for location of borrow pits in the final design, but also leaves the right to select and temporary rent sites to the Contractor. Generally, preference is given to the use of State Land for both purposes, for which local authorities execute rental/extraction agreements with the Contractor. If a Contractor decides to access private land for staging and borrow pits, this procedure is done through a rental/extraction agreement between the Contractor and the private landowner. In such case, under the willing of the concerned buyer, the seller and the buyer jointly draw up the agreement that will be a subject for standard environmental cleanup requirements conformance.

Transformation:

The existing 2 lane road will be transformed into a double traffic lane in each direction. This Resettlement Policy Framework will apply to areas that require acquisition of additional land plots: for widening the right of way (RoW), recovery of the RoW during construction period, or for construction of interchanges. If private property or private leased land or land for illegal activities is affected, the RAP should be prepared by the Government of the Republic of Kazakhstan and approved by the World Bank.

#### Realignment:

New bypasses will be constructed at different points along the Corridor to reduce the current and future disruptions in urbanized areas and settlements and to avoid hazardous areas in difficult terrain. In some areas, minor realignments will eliminate bottlenecks and increase visibility, reducing hazardous conditions. This realignment might require acquisition of State and/or private land for the roadway and protected right of way. In such locations, the Resettlement Policy Framework applies to the private land that is affected, as well as state land. The Updated RPF has been prepared using the latest design data (as of March 1, 2009) as a data source.

Realignment of the section that is financed by the World Bank will also require possible demolition of residential and other structures. Once the final design is officially endorsed, the state authorities (Committee for Roads (CR) and the Office of Land Relations) will start the process of informing residents and negotiating on compensations for residential houses and structures that have been affected.

#### Service Centres and Intersections:

In more remote areas, new service facilities will be constructed at certain intervals, and the existing ones will be upgraded. For the most part, the service stations will be located in areas with small number of population or no population, where the most part of the land is owned by the State.  Some sites may affect agricultural or grazing areas, and land that is owned or being used by private individuals, legal entities or akimats, but it is not expected to be a standard case. However, if private land that is State-owned is used by individuals for commercial purposes, the RAP will be applied.

Designs provide transformation of several intersections from simple crossings to clover-leaf traffic interchanges, thus, its area is expanding significantly. Intersections tend to be areas, where current roadside service businesses, such as restaurants, hotels, cafes and service stations, are concentrated. If there are instances along the corridor, where such businesses will have to be relocated, compensation should be paid and assistance in re-establishing the businesses and livelihood support should be provided to its owners.

#### Basic Negative Impacts:

Designers will take all necessary measures and agreed efforts to fix alignments to minimize the relocation of households and acquisition of private property. Currently, farm cattle grazing near roads and cattle grazing along the roads, mainly, are disrupting the traffic. The new planned road reconstruction will increase travel speed of vehicles, thereby putting herders and their cattle in greater jeopardy, and possible new bypasses may disrupt grazing routes. The design institutions are currently implementing works on assessments of the local situation and will provide consultations to residents, locate underpasses in areas where grazing routes pose significant risk to drivers and local residents. Specifications for the bypasses will be required by the project affected persons, PAPs, in particular, dimensions, locations and spacing.

In addition, some commercial enterprises along the Corridor provide services to road users, both local and transit. Their livelihoods may be adversely affected by bypasses even though they do not lose land or facilities. On the contrary, increased traffic will generate new commercial opportunities. It is expected that entrepreneurs who are currently involved in roadside businesses will have the opportunity to adapt to new traffic patterns, also profiting from travelers staying for rest and meal, including new bypassed areas or finding new vending locations along the new alignment.

In summary, the most significant negative impacts of the reconstruction are expected to be losses in residential and private land plots, loss of immovable properties of the business activities, but all these will be minimal. These impacts must be minimized to ensure that affected persons will be able to regain their livelihoods and standards of living as quickly as possible. Those who temporarily lose land during construction for staging borrow pits are not likely to suffer from adverse long term impacts. The steps to ensure the affected people rights are protected in the section on “Consultation and GRM.

### Project Affected Persons:

The following groups of project affected persons are included in the Resettlement Policy Framework and will be addressed in the RAP, although they will make up a small majority:

- Individual and legal entities, who are owners of land plots and facilities, who will possibly lose their assets for state needs;

- Individuals or enterprises whose livelihoods depend on the rented land (state or private), which is required for state needs;

- Private and legal entities who refuse to use of their assets temporarily during construction or allow use of material from their land for construction, but whose livelihood sources are not permanently affected; and

- Affected Persons, those who neither own, nor rent or lease affected land, but who are using it for commercial purposes, and those, who will suffer from negative economic impacts if they are prevented from doing so in future.

# 2.	PROJECT DESCRIPTION

## 2.1	General Information

Otar - Uzynagash Road Project has a total length of 96 km and is a part of ALMATY-KORDAY-BLAGOVESCHENKA-MERKE-TASHKENT-TERMEZ road which will provide necessary link in the routes between Western China and Western Europe. The Routes’ objectives are to provide more intensive traffic from China to Kazakhstan and Russia. The Road will have significant economic benefits and will provide greatly improved routes for products transportation, for tourists and for improved social contact between China and Kazakhstan.

Reconstruction of other section of ALMATY-KORDAY-BLAGOVESCHENKA-MERKE-TASHKENT-TERMEZ road with the length of about 245 km was financed by the Asian Development Bank (ADB) and European Bank for Reconstruction and Development (EBRD), including 204 km in Kazakhstan and 41 km in Kyrgyz Republic.

Otar – Uzynagash road section of ALMATY-KORDAY-BLAGOVESCHENKA-MERKE-TASHKENT-TERMEZ road is approximately 96 km of two-lane road along the Western Europe - Western China Corridor, including 80 km in Almaty Oblast and 16 km in Zhambyl Oblast, passing through the plateaus, plains and hills respectively. Samsy and Ungurtas villages are located 13 km and 18.50 km, respectively, from the end of the dual carriageway that is passing from Almaty at approximate distance of 57 km at the beginning of Uzynagash village towards Otar.

The road section is situated in Zhambyl District of Almaty Oblast and Korday District of Zhambyl Oblast. The existing road belongs to the II technical category; the planned reconstruction of the road will be Ib technical category.

The designed road provides transport connection of ALMATY-KORDAY-BLAGOVESCHENKA-MERKE-TASHKENT-TERMEZ. The Corridor’s objective is to provide a separate road through Western China, Kazakhstan and Russia in all weather conditions. This corridor will increase economic profit, significantly improve the flow of goods, tourists, improve social contact between China and Kazakhstan.

A Project Management Consultant (PMC) will assist the Committee in terms of management of all activities associated with the projects as a part of joint efforts between the WB and the Government to ensure efficient and transparent implementation of the WE-WC program. The PMC will also impart transfer of knowledge to MID staff as a part of efforts and capacities increase.

Consulting services on supervision for construction works within the modernization and reconstruction of the road section will include a review of the detailed engineering designs and supervision for implementation.

2.2	Environment Conditions

An overview of the key objects, structures and works that are entailing the Project’s most significant spatial demand is presented in the Table below:

Table №1 Project Overview

| Location | Comments |
| --- | --- |
| Targap Bypass | 13 km long bypass with overpass along with clover-leaf interchange to the existing road. |
| Samsy Bypass | 12 km long bypass with overpass and grade separated interchange with the existing road |

The number and location of all the affected properties (with or without formal ownership rights), structures, land use and affected persons will be listed in detail in the following tables.

During the Project design, options for routing of the road were carefully balanced between techno-economic as well as environmental and social criteria. Generally, the existing alignment will be maintained as much as possible with a number of exceptions: larger villages, settlements and cities will be bypassed to decrease the travel time, as well as to mitigate negative traffic impacts on residents and enhance quality of roadside life.  In places where bypasses were designed, the alignment was determined to minimize land acquisition, especially eliminating or minimizing the demolition of structures and residential structures, in particular.

The existing design entails very moderate resettlement or relocation of households, considering the Project length of over 96 km. The review of the existing designs by the Consultant has not detect any cases when significant improvement could obviously be attained by means of reasonable alternatives.

During the project implementation, land acquisition, economic activities disturbance will be minimized through the use of available sites without substantial use of land plots for production and borrow pits, as well as construction activities that will be included in the existing RoW, as possible. Contractor’s Work Quantity (CWQ) involves active measures to restore all the land plots used temporarily during construction. Contractors should include land use and recovery plan as a part of Environment Management Plan (EMP) to be performed by the Contractor for each lot within structural design, which will have to be approved by the Project Management. These plans will be considered by an environment specialist, as well as social specialist of the PMC and the WB prior to the issue of the official approval and after the Contractor is allowed to start the works.

The construction area is characterized by arid climate, sparse vegetation, few year-round surface water courses and large areas with natural hyper-saline soils. Forest Saxaul, which is adapted to drying, saline conditions with extreme temperature differences, play an important role in soil stabilization and erosion control, but do not occur near the Project Corridor, nor near the bypass alignments. The landscape in the northern sector of the Project is very arid, barren, hardly vegetated and prone to wind erosion, dust generation and moving sand dunes. Surface drainage exists, mainly, seasonally; when water draining, high erosion potential may occur. The landscape has a very mild relief with wide valleys and basins separated by a slightly elevated plateau. Land use is restricted to low intensity of animal husbandry (mainly, camels, sheep, goats and some cattle). Permanent settlements are extremely sparse.

Groundwater resources along the alignment are generally shallow, near surface aquifers in loose sediments, such as sand and gravel. Some aquifers are used for irrigation, human and animal consumption, but many are naturally highly saline or have been already negatively impacted by anthropogenic activities, such as irrigation and intense agricultural activities. Thus, the major part of near-surface aquifers is highly mineralized and high in salinity, and often impacted by diffuse pollutant loads from agricultural activities.

3.        POLICY, LEGAL AND ADMINISTRATIVE FRAMEWORK

Although the most land in Kazakhstan is owned by the State, it can be privately owned, transferred, sold or rented to individuals. State land is also provided for rent for private purposes, mainly for 49 years. If the land is in private ownership, the state can reclaim it only for specific uses, including road construction, and only after compensation provision to the owner for its property and other losses.

Kazakhstani laws and regulations, related to land and its ownership, derive from the Constitution, which states that land (surface and underground) is owned by the state, but can also be privately owned (Article 6.3). Article 6.3 also states that No one may be deprived of property unless stipulated by a court decision. Forcible alienation of property for public use may be exercised upon the condition of relevant equivalent compensation provision in exceptional cases stipulated by the law.

The Land Code of the Republic of Kazakhstan (Code No. 442 dated June 20, 2003) covers the reservation of land for State Needs, stating that A land plot may be reserved for state needs through purchase or by granting an equivalent land plot with the consent of the owner or land user (Article 84.1).  Road construction is one of several grounds for purchasing private land or concluding long-term lease agreement (Article 84.2.4). In case if land is under lease, the land user is compensated for the full amount of losses and may be granted an alternative plot (Article 84.4). However, the availability of suitable swap land varies from one location to another.

Involuntary alienation of land or any other property for public use in connection with the acquisition of a land plot for state needs is an exceptional case of alienation of property that is owned by individuals and non-government legal entities, and may be performed only in impossibility of use of all other possible cases for property alienation stipulated by the Civil Code of the Republic of Kazakhstan and the Laws of the Republic of Kazakhstan.

Forced alienation of land or other immovable property in connection with the land acquisition for public use in the presence of other (alternative) way to meet public needs is not allowed.

Alienation of property for public use, any alienation of property for commercial purposes of non-governmental legal entities or those, satisfying non – government interests, or other alienation of property which is not arising from the purposes of implementation of public functions and not pursuing public interest objectives cannot be recognized. In these cases, the alienation of property is permitted by agreement between the property owner and the person who is pursuing commercial purposes on the basis of the property sales contract between them.

Forced alienation of a land plot or other immovable property in connection with the land acquisition for public use is allowed only in the volume which is necessary to meet the public needs.

Resolution of the Government of the Republic of Kazakhstan or local executive body (Akimat) in accordance with the competence provided by the Land Code of the Republic of Kazakhstan is adopted on the beginning of the forced alienation of land or other immovable property in connection with the land acquisition for public use in extraordinary cases stipulated by Article 84 of the Land Code of the Republic of Kazakhstan.

The Resolution on the beginning of forced alienation of land or other immovable property in connection with the land acquisition for public use contains the following:

- the purpose and the basis for the forced alienation for public use;

- location, area, cadastral number of the land plot;

- the owner of the property or non-state land user;

- the date of forced alienation, but not earlier than three months from the date of the official publication of the given resolution;

- Places where the owner or non-state land user may address to for the reconciliation procedure.

In case if any changes are made in the specified resolution regarding subparagraphs 2) and 4) of this paragraph, then the procedure of forced alienation for public use is carried out again from the date of publication of the resolution on amendments and additions to this resolution.

The specified resolutions shall be published in the national or local media respectively within three working days from the date of its adoption.

In case, if the private ownership right for the land plot is not registered in accordance with the legislation of the Republic of Kazakhstan, the owner after the adoption of the resolution can make the necessary arrangements to confirm the private ownership right for the land plot in respect of which the resolution has been made.

At the same time, the period for the forced alienation for public use, established by the resolution, is extended for not more than six months.

Executive authority or subordinating executive body on behalf of the superior body should send a written notice of forced alienation of land or other immovable property in connection with the land acquisition for public use with the attachment of draft contract on land acquisition or other immovable property in connection with the land acquisition for public use to the owner or non-state land owner by the post mail with mandatory receipt of the notification of the receipt of posting not later than three calendar days after publication of the resolution. In the absence of notification of the receipt of sending the documents specified in this paragraph, it shall be sent again.

Notification of forced alienation of land or other immovable property in connection with the land acquisition for public use as a legal claim is subject to state registration in accordance with the Law of the Republic of Kazakhstan “On State Registration of Immovable Property Rights”.

The basis for forced alienation of land or other immovable property in connection with the land acquisition for public use is a contract of land or other immovable property acquisition in connection with the land acquisition for public use or court decision.

Local executive body (Akimat) submits the draft agreement on land or other immovable property acquisition in connection with the land acquisition for public use to the relevant local representative body (Maslikhat) within two months from receipt by owner or non-state user of notification of alienation of land or other immovable property in connection with the land acquisition for public use or rights for it.

The draft agreement on land purchasing or other immovable property in connection with land acquisition for public use is considered by the Standing Commission of the local representative body not later than two weeks from the date of its submission with the obligatory invitation of the owner and the persons whose rights in relation to the alienated property will be terminated or limited.

Upon reaching an agreement with the owner or non-state land user of the property that is alienated for public use and other persons whose rights will be terminated or limited at forced alienation in relation to the alienated property, agreement on land acquisition or other immovable property in connection with the land acquisition for public use is approved by the executive authority by the agreement with the local representative body and signed by the owner or land user.

The agreement on land or other immovable property purchasing in connection with the land acquisition for public use shall include:

- the price for the land plots that is under alienation, which is determined in accordance with the procedure established by Article 87 of the Land Code of the Republic of Kazakhstan and Article 67 of the Law "On State Property" and identifying characteristics of the property or the land plot, provided to the owner or land user instead of the acquired land;

- the difference in cost in case if the price of the acquired land plots would be higher than the price (value) of the land provided instead;

- the amount of losses to be reimbursed, including the value of immovable property which is acquired in connection with the land acquisition for public use, if incurred in connection with the forced alienation;

- the period of payment of the price (value) for the acquired land or other immovable property in connection with the land acquisition for public use or transfer of land plot (other immovable property) provided to the owner instead of acquired for public use;

- property assets to be acquired for public use;

- a list of persons whose rights in relation to the alienated property will be terminated or limited;

- financing procedure for expenses of the government for the property acquisition for public use.

In case of disagreement of the owner of acquired property for public use or non-state land user with the resolution referred to in paragraph 2 of Article 63 of the Law of the RK "On State Property" and (or) the failure to reach an agreement with him about the value of acquired property for public use and the amount of damages which are have to be reimbursed at the end of three months from the date of receipt of the notification by the owner or non-state land user, but no later than (date) the implementation of forced alienation which is determined in the resolution referred to in paragraph 2 of Article 63 of the Law "On State Property", the local executive body has the right to sue in the court with a claim related to the forced alienation of land or immovable property in connection with the land acquisition for public use.

Civil cases upon claims for the forced land alienation or other immovable property in connection with the land acquisition for public needs are considered and resolved within one month from the date of case preparation for the judicial settlement.

In case of judgment of dismissal on expropriation of a land plot or immovable property in connection with the seizure of a land plot for state needs, the losses caused to the owner or non-state land user as a result of filing a claim and making the decision referred to in paragraph 2 of Article 63 of the Law of the RK "On State Property" shall be compensated from the budget.

The actual transfer of the land or other immovable property seized for public use in connection with the acquisition of land for state needs may be carried out only after obtaining by the owner or non-state land user whose rights are terminated or limited in expropriation related to the property seized, fair compensation as defined by the Law of the RK "On State Property".

State registration of the rights termination for the owner or non-state land user and origin of the rights of the state to the property is carried out given that the agency, which is conducting state registration of rights to immovable property, has received the document confirming the payment of compensation.

The owner or non-state land user may exercise its rights to land and other property and make the necessary expenses, which ensure the use of the property in accordance with its intended purposes, from the receipt of notice of the initiation of land or other immovable property expropriation in connection with the seizure of land for public needs to reach agreement on the value of the property seized for public use and the amount of damages to be recovered, or from the court decision on land or other immovable property expropriation in connection with the seizure of land for state needs. At the same time, the owner or non-state land user bears the risk of costs and losses associated with the new construction, expansion or renovation of buildings (structures, facilities) and other real estate facilities within the given period.

If the owner or non-state land user is not able to use the rest part of land for the intended purposes after the land acquisition for public use, then the entire land plot is alienated.

When the property rights are transferred to another person by means of alienation or for other reasons, as well as in changing the rights owner by virtue of universal title succession within the period of time specified in paragraph 1 of this article, the procedure for involuntary acquisition of land or other immovable property in connection with the land plot seizure for state needs is applied (continued) for the new rights-holder.

The cost of land, which is alienated for state needs (excluding losses) and has been acquired by the owner from the state, is determined by the amount paid to the state, except cases provided in paragraph 2 of this article.

With incomplete payment of the amount for the land plot (excluding losses), which has been sold by the state in installments, and its seizure in expropriation for public use, the alienated land price is determined in the amount of the amount paid to the state.

The cost of land, which is alienated for state needs and has been provided for individual housing construction, for private farming (except field plots), where an individual residential house is located, is determined based on the amount of the land plot cost and on the cost of the real estate located therein, not exceeding its market value.

The cost of the land plot that is alienated for state needs and that has been transferred to the owner based on the civil transaction or by the court decision is determined in the amount of cost specified in the civil contract or in the court decision, but not exceeding the market value. In case if the price for the land plots is not specified in the civil contract, the cost of land is determined by its cadastral (appraised) value.

The cost of real estate located on the land plot is determined in the amount not exceeding its market value.

The market value of the land or other immovable property to be disposed of in connection with the seizure of land for public needs is determined by an independent appraiser in accordance with Article 208 of this Law at the time of receipt of the notice on the impending expropriation of the land plot for public use by the owner of the land or non-state land user.

The amount of compensation is determined in accordance with paragraphs 4 and 5 of Article 9 of the Civil Code of the Republic of Kazakhstan on the basis of the value of property and losses to its full extent that have affected the owner or non-state land user as a result of expropriation of land for public use and (or) caused by the termination of the owner’s or non-state land user’s obligations fulfillment to third parties.

The amount of compensation to other persons, whose rights in relation to the alienated land for public use will be terminated or limited, is determined based on the losses that arise as a result of the expropriation.

The amount of compensation is determined in KZT.

Under an agreement with the owner of the land or non-state land user, another land plot may be provided taking into account the cost of the land plot that is provided or the rights thereto within the value of the alienated land plot or the rights thereto based on the cadastral (estimated) value in return of land seized in the expropriation for public needs.

Reimbursement of the cost for the land plot or other immovable property in connection with the seizure of land for public use and losses to be recovered is provided to its full extent before the transfer of ownership rights for the specified property to the Republic of Kazakhstan or the administrative and territorial unit.

Reimbursement is made from the budget funds.

Payment of compensation through the property, other than money, is allowed upon agreement between the Republic of Kazakhstan represented by the Government of the Republic of Kazakhstan, or administrative and territorial unit represented by the local executive body and the owner of the property. This agreement is made in writing in the form of the contract on land plot or other immovable property purchase in connection with the seizure of land for public use.

Reimbursement is paid in a lump not later than one month from the date of signing of the contract on land plot or other immovable property purchase in connection with the seizure of land for public use or from the date of entry into force of the court decision.

Implementation of involuntary acquisition of land or other immovable property in connection with the seizure of land for public use, providing installment payment of compensation, is not allowed.

The owner of the seized property or non-state land user is entitled to initiate the conciliation procedures by submitting a relevant application to the local executive body within one month after receipt of written notice on the land or other immovable property expropriation in connection with the seizure of land for public use. The specified application will be recorded on the submission day.

The local executive body shall consider the proposals of the owner or non-state land user to the draft contract on land or other immovable property purchase in connection with the seizure of land for public use in terms of the composition of the seized property for persons whose rights will be terminated or limited in respect of the seized property, and the amount of damages to be recovered within one month. Upon the receipt of proposals, the local executive body is obliged to arrange an independent appraisal procedure to assess the value of the property seized for public use and to determine the procedure for financing of government expenditures for the purchase of the property, as well as carry out other activities related to the transfer of the property ownership rights.

Upon reaching an agreement between the local executive body and the owner or non-state land user of the property seized for public use, as well as other persons whose rights will be terminated or limited in respect of the seized property within expropriation, a draft contract on land or other immovable property purchase in connection with the seizure of land for public use will be forwarded to the local representative body for approval.

In case of failure to agree on the transfer of property with any concerned entities referred to in paragraph 3 of this Article, land or other immovable property expropriation in connection with the seizure of land for state needs will be carried out judicially.

Requirements for compensation payment before the transfer of the property ownership rights to the Republic of Kazakhstan or an administrative and territorial unit and other terms of compensation payment set out in Articles 67 and 68 of the Law of the RK "On State Property” cannot be canceled by mutual agreement.

Table showing Comparison of the Legislation of the Republic of Kazakhstan in Land Acquisition / Resettlement Practices / Resettlement Policies and Safety Measures of the WB

| Land Plots Acquisition Practices in Kazakhstan | The WB Resettlement Policy |
| --- | --- |
| Compensation for the land plots that are privately owned is calculated based on the cadastral value, including the opportunity to exchange it into another land plot. | Compensation for the land plots that are privately owned is based on the total cost of the resettlement costs as per market value (full replacement costs). |
| Compensation for land and non-land properties is specifically provided only for the authorized owners or tenants of land, who reacquired the property or rent rights from the state. | Resettlement affected persons (APs) without formal legal rights and claims have the right to compensation for the non-land property (for example, in case of loss of plants, trees and structures). |
| The purpose does not specifically provide restoration of livelihoods and standards of living. | The aim is for restoration of livelihoods and living standards of the APs, regardless of ownership right or legal status. |
| There are no requirements for assistance provision in resettlement and study of opportunities for the affected persons to benefit from the project. | Physically resettled persons (irrespective of their legal status in respect to the land) are provided with the following: (i) assistance in resettlement, guaranteed ownership of the land plot, where they were resettled to, improvement of living conditions in the resettlement sites with comparable access to the previous employment and production capabilities, as well as civilian infrastructure and services, if necessary, (ii) provision of support within the transition period and assistance aimed at development, such as land development, credits provision, training or employment opportunities, as well as (iii) Possibilities to obtain the relevant benefits from the project. |
| Compensation, other than compensation for the acquired property and loss of income from the lost business (including future losses), is not provided to support the economically resettled persons. | The economically resettled persons will be provided with the following: (i) assistance (for example, access to credits obtaining, training and employment) (ii) possibilities to obtain the relevant benefits from the project, (iii) compensation for: (i) the cost of recovery of commercial activities in another site, (ii) net income lost during the transition period, and (iii) the cost of relocation and reinstallation of a plant, machinery and other equipment. |
| Census and socio-economic studies are not required. | Socio-economic research (studies) and the census in the presence of the relevant socio-economic data are necessary to identify all the APs and assess socio-economic impacts of the project on them. |
| There are no special requirements for identification and assistance to vulnerable groups. | Identification of vulnerable groups and development of targeted measures to ensure that they are not subjected to adverse effects and are not at a disadvantage in terms of distribution of benefits and opportunities for development. |
| There are no requirements for the RAP preparation and approval. Consultation with the APs is not required. | Preparation, approval, disclosure of information and monitoring of the Resettlement Action Plan (RAP) based on consultation with the APs and social impacts assessment are required. |
| The possibility of holding negotiations without involvement of a third party is considered as an initial approach to address land acquisition issues. If an agreement cannot be reached, then involuntary acquisition procedures will be started through the court. | Under the Bank Policy, Independent evaluations and negotiations are allowed to takes place confirming the replacement cost for all PAPs. |
| There are no requirements for internal or external monitoring | Depending on the category of the project, the WB requires both, internal and external monitoring |

4. 	LAND ACQUISITION PROCESS

Investments feasibility study includes proposed alignment and estimates of the amount of land to be acquired permanently; the amount of land needed temporarily for staging, construction sites and borrow pits; and the number of buildings that would be demolished; and estimated cost of acquisition, rental and restoration of affected lands. The document is sent to the oblast and district levels for review and comments. Then, it is sent to Astana. Meanwhile, district Akimat, issues a decree identifying the territory that was affected by changes in the alignment and design of the land as a subject for reservation (expropriation). At this point, CFR requests the local executive bodies to suspend land transactions in the area identified for land acquisition for bypasses, for example, to prevent speculation. At the same time, owners are notified that their land may be acquired.

- The final designs are prepared based on bilateral interaction, involving intensive work and ongoing consultations with local officials, particularly on the district level.  The design process generally starts with meeting all the relevant officials of the oblast — agriculture, land resources, registration, utilities, public works, and others — to inform them of the tentative alignment and requesting information that should be taken into account in the final design. The final project includes more detailed maps of individual landholdings to be affected, complete ownership data from the cadastre, as well as estimated compensation for acquisition and losses.

- Once the alignment is agreed with local bodies, the design team obtains maps of cadastral lands ownership records and requests the district Akimat to bring affected owners together to discuss the land acquisition process. The data are then given to the licensed assessors who are responsible for determining the “market value” of the property to be acquired and negotiations related to owners compensation. Despite that, precedent is established, nevertheless, for assessing urban property values; rural property assessment is rather new and transactions are not common in many areas. To determine rural property values, the assessor takes into consideration soil quality, productivity, trees, and other production characteristics, in addition to recent land transactions, if there are examples available. The assessors are expected to negotiate with owners and sign agreements, if possible, which are used for purposes of estimating project costs, but are not binding. Once Akimat approves the final alignment, the CR and Akimat can proceed with land acquisition or expropriation, respectively. If the owners and the CR cannot agree on the terms, the CR and akimat can sue to district (city) court after half year notification period ends. If the CR and Akimat or owner appeals to the court, the court makes a decision that includes the amount of compensation to be given to the owner. The court must be impartial, favouring either the government or the owner, depending on the case. Land cannot be accessed until compensation has been paid and the title has been transferred to the government.

- District Akimat had previous practice in establishing an assessment commission that included officials and landowners without specialized man-hours. It was expected that the use of licensed assessors would reduce claims and result in a smoother acquisition process, but the final results will be seen once the acquisition process begins.

- The final design identifies possible locations for construction of camps, storage and staging facilities, borrows pits and other sites for temporary use during construction. Contractors can use the information to estimate costs and logistics, but are not required to use the recommended construction sites. Construction works contracts will require to be responsible for negotiating for temporary land use and reinstatement of all land required outside of the right of way for construction camps, offices, borrow pits, materials storage sites, materials processing sites and pit roads from the contractors. Contractors will select land plots they require and they will be responsible for negotiating agreements with land owners to use the land and extract materials. If a contractor fails to obtain an agreement with a landowner, the contractor must select an alternative site and negotiate a new agreement. No land can be occupied involuntarily for temporary construction purposes. Contractors are expected to rent State land plots, rather than private property, but the choice is at their discretion. In either case, the arrangements must be a subject of a written agreement between the contractor and the owner, and land plots are required to be returned to their original state after the works completion.

4.1	Involuntary Land Acquisition/Resettlement Basic Provisions

The Government has agreed to apply the following principles in the acquisition of private land and resettlement of households for investments in the given Corridor, which reflect the principles incorporated into the LARF, consistent with resettlement policies of the World Bank. The principles are applied in case of temporary or permanent impacts on households resulting from loss of land, structures or other fixed assets; changes in land use or business; restrictions in the use of land, housing or businesses. The principles apply to all “project affected persons”, including those without formal licenses or titles, who experience impacts as the result of land acquisition or resettlement for State Needs.

- Avoid or minimize land acquisition and resettlement;

- Affected persons are entitled to be compensated at full replacement cost for their lost assets, incomes and businesses, including temporary losses or impacts, without adjustments for depreciation or deductions for any other purpose;

- Compensation (and other forms of assistance, as warranted) should enable affected persons to improve, or at least restore, their pre-project incomes and standard of living;

- Affected persons must be consulted  in resettlement planning;

- Affected persons must be fully informed of their compensation options;

- Land-for-land swap is a preferred compensation for the lost agricultural land, if possible, unless an affected person chooses cash compensation;

- Costs of property transfer — purchase or swap that are waived or borne by the investor, including taxes, fees, documentation and court appeals;

- Compensation will be provided with equal consideration for women and men;

- Lack of formal title or Use Agreement does not deprive affected persons of entitlements or assistance required to achieve the objectives of the policy;

- Relocated affected persons receive relocation assistance;

- Special attention should be given to households headed by women and other    vulnerable persons, as well as appropriate assistance should be provided to assure that their living standards are maintained or improved;

- Land acquisition and resettlement are executed as a part of the Project and are fully funded;

- Compensation will be fully provided before land is used for construction works or demolition.

4.2	Basic Provisions for Resettlement Planning and Implementation

The majority of permanent Project impacts will concentrate in road and intersections broadening, where most part of land acquisition will occur. Demolition of structures is also expected to happen more often in districts, where business areas are located. Other demolition may be required where alignments are revised (e.g. curve radius) to reduce traffic hazards and improve visibility. In addition, some part of facilities and other structures demolition will be required to restore the existing right of way.

Once final designs are completed and accepted by districts and oblast, it will be forwarded to the CR for final review and approval.

This RPF has been subsequently prepared based on the following steps:

- Inventory of land use and land users and their private properties that are owned, or leased land, enterprises, structures, or agricultural activities

- Local consultations to engage affected persons in the Draft Plan

- Publication of the Plan for comments

- Submission of the final plan and cost of assessment for approval by the World Bank before funding is confirmed.

These steps also provide the basis for future tracking of impacts on the affected persons, as well as the effectiveness of RPF implementation, and help determining whether additional mitigation measures should be developed. Socio-economic assessment to supplement current information will be executed in the beginning of the project implementation to establish a baseline for monitoring and assessment.

4.3	Additional Measures

Land Code, the Law of the RK “On Housing Relations” and the Law of the RK “On State Property” in Kazakhstan regarding the acquisition of land and assets for public use are mostly concordant with the World Bank’s OP 4.12 in most issues. In the absence of standard regulations and procedures, implementation may vary in practice, however. The steps described below will ensure more consistent implementation and compliance with the Bank policies and international experience during implementation. Under the terms of the RPF, Entitlements Matrix for all entities, who are required to be relocated within the project, will receive transitional allowance, sufficient to cover transport expenses.

4.4	Encroachment and Illegal Land Use

In accordance with long-term and historically accepted local practice, local farmers generally have open access to use of state owned land for livestock grazing (normally sheep, goats and cattle). Some of this state land will be lost due to road construction. There will be no change to this local practice, and the district akimats will ensure that farmers will continue to use open access to the state-owned land for livestock grazing. Road impacts to livestock grazing will, probably, be significant, as the road will potentially block the routes within the grazing lands. It is necessary that droves will be constructed with equal intervals (normally tunnels under the road) to allow farmers to cross the road with cattle. Representatives of the WB has agreed that it is necessary to build additional droves if local residents state about the necessity for routes for farmers or other land users given that it does not result in any engineering problems. Decisions in relation to locations of additional droves must be made prior to the construction start.

4.5	Land Swaps vs. Cash Compensation

The Land Code offers owners the option to swap land in lieu of compensation. In some areas of the country, alternative lands may not be easily accessible. Nonetheless, all affected persons will be informed of the option and all local Akimats will be requested to assess the availability and location of substitute lands. Given that the land is available for swap, Regional Akimats of Almaty and Zhambyl officials who are involved in the land acquisition process will be instructed to offer affected persons the option to swap land instead of cash, if they choose the former.

4.6	Methodology for Identification of Project Affected Persons and Assessment

The approach for the identification of affected structures and land parcels is based on three methods:

- Identification of legal land users: Two tools have been used for identification (1) existing cadastre and land use data kept by the Land Resources Management Agency and (2) construction survey conducted by designers for each section at a scale of 1:2 000, where all the structures within the width of 120 m of the following the project alignment are specified and geo-referenced. This includes all structures within the existing RoW, where works will be carried out.

- Identification of illegal land users: Designers carry out roadside surveys along the entire alignment to identify and describe any form of illegal use of the RoW or territories that will be affected by bypass construction or land acquisition. The basic attention has been paid to barely noticeable structures that have not been detected with the help of the above-described methods for identification of legal land users. This type of land users involves, for example, illegal agricultural enterprises (gardens, small fields, seasonal points of sale), structures for livestock and poultry breeding that have been illegally located within the RoW.

- Identification of persons, whose interests will be significantly affected: Based on available cadastral survey data and construction surveys of the designers, it will be possible to determine in addition to land plots and buildings, which will be directly affected, the land-tenures, which will have a significant impact, in accordance with the shares of the seized lands.

Information on any registered plot and its location with topographical coordinates is kept in the Immovable Property Centers of the Ministry of Justice. This information is also collected by “State Scientific Production Centre for Land Resources and Land Management” RSE (GosNPTsZem) under the authority of Land Resources Management Agency. Designers contracted by the CR received information on potentially affected landowners from oblast level departments of GosNPTsZem in the form of a 1:25 000 scale maps, where there is indicated projected road and land plots that are intersected with a highway or located in close vicinity of it. The designers compared these maps with information which they generated themselves during topographic alignment surveys that have been carried out by them earlier during their scheduled work.

For the identification of illegal land users, designers compare the official land use data received from GosNPTsZem with their own data from the latest construction surveys. Thus, each designer has an opportunity to identify structures which have been built (generally, within the RoW) illegally and without formal ownership right.

In order to assess costs of the land to be acquired and structures to be demolished, Akimats of Almaty Oblast (Akimats of districts of Almaty Oblast) will sign contracts with appraisers who have appropriate licenses. Based on the land requirement data compiled by the designers, the appraisers will contact potentially affected persons to assess the value of their properties. Assessment methods that have been used to estimate compensation for structures, met common international practices based on: (i) cost, (ii) incomes, and (iii) comparison with similar structures, where the cost is known. Estimates will be based on current market values. Cost method will be applied for assessment of industrial and commercial premises, where the construction material cost and quality, year of construction, and state of the facility itself is taken into account. The comparative method has been applied mainly based on principles of substitution; it has been mainly applied for residential premises. Incomes calculation approach is based on the expectant principle, i.e. a buyer (investor) acquires a land plot expecting the future incomes or profit. The application of this approach requires thorough analysis of economic conditions and tendencies that impact the level of property profitability in the area of the assessed facility location, and using such procedures as discounting and capitalization. Assessment on the basis of documents (tax statement, income statement, etc.) will be also applied to define the property value.

In assessment of agricultural land plots value, method based on assessment of agricultural losses in case of land acquisition is used. The used methods will be based on the national Kazakhstani legislation, procedures and regulations. The compensation amounts calculated by the appraisers will be negotiated between the majority of the owners and representatives of Akimats of relevant districts of Almaty Oblasts.

The process of identification of the project affected persons and property facilities will be started upon the project approval. Independent appraisal agencies will be appointed for assessment of the property facilities that are located in the project affected areas. These appraisal agencies will carry out appraisal procedures for the project affected property facilities based on the documents provided by the owners. During the property assessment, a full list of property facilities and land plots that are subjected to acquisition for the project implementation will be prepared.

Lists of identified project affected persons will be approved by the decrees of Akimats of the relevant districts. On the basis of the assessment report, relevant Akimats will provide expropriation decrees. Commissions, appointed by the relevant Akimats for impacts assessment, will consist of unspecified number of members out of the staff of oblast departments for land recourses management, architectural, urban-planning and other related services.

# 5.     PROPERTY ASSESSMENT AND COMPENSATION PROCESS

5.1     ASSESSMENT PROCESS

The final list of Affected People along with their affected properties will be provided to the Akimat of Almaty and Zhambyl Oblasts after project approval. This will be followed by issuing of appropriate Akimats’ Decision on land plots acquisition for the final assessment of the affected properties and AP’s compensation purposes.

Akimat of Almaty Oblast will appoint one licensed independent evaluation company upon the approval of RAP by the Akimat to evaluate the 100% impact on the property and valuate the compensation costs, an independent company will be responsible for 100% assessment of affected households (lands/structures/real estate etc) of this acquired section. The final list of Affected People will be provided to the independent evaluator by Akimat of Almaty Oblast. The evaluators, on the basis of documents provided by respective owners will carry out the evaluation of affected assets. Following documents will be referred during evaluation.

Three types of evaluation methods which are satisfactory to meet the replacement value requirement of OP 4.12, depending on the evaluation of properties, which are common in Kazakhstan, will be applied. These are presented below:

- Identity Card

- State Act on Land referred to measurements of the land

- Technical Passport of the building

- Cost Method

Cost method represents the expenditures of owner. It’ based on the fact that the cost for this land plot and its improvement will not increase the market price for already improved land plot with the equal on purpose and quality land improvements. For instance, in case of using this method, the manufacturing material: the quality and cost of property material, year of construction, state of the object and etc. should be considered. Mainly this method is used for habitable premises.

(b)       Comparable Method

Comparative method represents the comparison of similar property objects and land plots, which are on the same territory. Evaluator should take into account prices indicated in advertisement about sale of similar property objects and land plots, publishing in the local newspapers and TV. Comparison of prices of recent sale carries out with similar objects on the independent market, where decisions are made by independent customers and independent sellers. The approach is based on the principle of substitution: wise buyer doesn’t pay larger amount for evaluated object, then that amount that is available on the market for similar of quality and utility objects. This principle is working mainly for residential premises.

(c) 	Income Method

Income method  is applied only for the objects for commercial and agriculture purposes (filling stations, cafes, shops, points of sale, empty commercial lands, farming lands and others) for identifying of object cost that is capable to bring income in future during definite period of its use.  The cost represents the amount of future income and profit due to resale of evaluating object.  The approach is based on the principle of waiting, that is wise buyer (investor) acquires land plot expecting the future income or profit. The application of this approach requires thorough analysis of economics conditions and tendencies that may affect on profitability in the area of evaluation object location, and using of such procedures as discounting and capitalization. For evaluation of the cost property has applied assessment on the basis of documentations (tax return, income statement and etc.).

In the Republic of Kazakhstan as per the clause 4, article 6 of RK Law “About evaluation activity” the obligatory evaluation should be performed in accordance with legislative acts of RK on purchasing and acquisition of property from owner for the Government needs.

Affected Population

All affected population including vulnerable people along the road “Otar - Uzynagash” will be determined and listed after the completion of detailed design and documentation of the road..

6.     PUBLIC CONSULTATIONS AND INFORMATION DISCLOSURE

At the stage of design of the Road: during the approval of the road in August 2014 the representatives of the Committee for road MID RK and Akimat of Almaty oblast and the Designers carried out consultations in the village Akshi of Kurty rural district and for these public hearings were invited population who are living along the road section of the “Otar-Uzynagash”.

The following groups of people were invited to the Public Hearings:

- All local population, whose interests are likely to be affected during road reconstruction;

- NGOs working in the environmental and social areas;

- Representatives of the official authorities in the area of environmental design and social issues.

During the consultations technical parameters of the road, drawings of the proposed works, the expected benefits, expected impacts, including the expected mitigation measures were presented. The number of underpasses, design solutions for border crossing, design of bypasses, junctions and underpasses for the needs of owners of land and farms, the definition of placement of production base and a testing ground for debris removal, consideration of the possibility of the use of water for technological needs of the nearest water bodies, information on land acquired for farms within the construction area of the road will be considered during the detailed design process.

At the time of the second consultations/Public Hearings, during these meetings the questions for Documents on environmental  management and resettlement policy including distributing the brochures that describe the process and clarify rights and responsibilities, compensation rates, payment schedules and grievance redress options will be discussed.  One brochure will provide general information about the project and a general explanation of processes and owners’ or users’ rights including the list of all categories of compensation or other types of assistance to which APs are entitled, which will also described the grievance procedures available to APs, and provide contact information for APs with questions or grievances.

Project Management Consultant has an important role in the public information process by preparing and distributing brochures that describe the process and clarify rights and responsibilities, compensation rates, payment schedules and grievance redress options.

Upon receiving “No Objection” this Resettlement Policy Framework will be officially placed in mass media (district newspaper “Almaty”) and familiarized by NGO and other interested parties. Public hearings on the matter of Resettlement Plan have been carried out on March 30, 2015 in Aidarly village.

In addition all the identified APs will be provided with information brochure that discusses relevant regulations, entitlements, compensation rates, payment, and grievance redress mechanisms. Also these brochures and other project related information will be available in all oblast and district Akimats, where every concerned person can be involved and get the information.

The RPF will be translated into Russian and Kazakh languages and disclosed on the project website (europe-china.kz), on the website of the Committee for Roads, and the respective district Akimats. The RPF in English will be disclosed on the WB website.

The consultation process during preparation stage of the project was mainly focused on key informants interviews, focus group discussion, workshops, and community meetings. The consultation program involved following people:

- Head of households likely to be affected

- Household members

- Community

- Respective Akimat

- Major project stakeholders such as women, highway user groups, health professionals, and

- Distribution of Public Information Booklet

This Public Information Booklet (PIB) will be included the following useful information concerning the Resettlement Plan:

- Brief description of the project;

- Types of impacts expected;

- Basic Compensation policy and entitlements;

- Outline of livelihood restoration measures;

- When and where APs will receive their entitlements;

- Consultation and participation by APs and community;

- Implementation schedule;

- Grievances Redress Mechanisms;

- Roles and responsibilities of ‘Head of Local Self-Government, Deputy Akim of Rayon, RK, Deputy of Local Department of Committee of Road, MOID and Grievance Coordinators, in Grievances Redresses;

- Contact details (including PMC Grievance Coordinator), their names, contact phone numbers and address;

- PMC Grievance Coordinator could be contacted for additional information.

(Note: for issues raised during various consultations, please see Annexure A)

6.1. INSTITUTIONAL MECHANISMS AND GRIEVANCE REDRESS MECHANISMS

6.1.1. EMPOWERMENT

The Project Management Consultant (PMC) will play a key role in the organizational setup for resettlement and land acquisition management during Project implementation. According to the PMC’s terms of reference (TOR) there will be two safeguards specialists (one is international, another one is local) working in the PMC during entire duration of the Project. Part of their duties and responsibilities will be the management of implementation of the given RAP.

PMC will carry out independent evaluation of the land purchasing process to inform (Committee for Roads and World Bank) and also to prepare each six month Reports on Monitoring and Resettlement Assessment and submit it to World Bank.

The Project Management Consultant (PMC) will also be responsible for the preparation and implementation/monitoring of RAPs during project implementation along with the coordination with Committee for Roads, KazAvtoZhol and the respective regional authority. All payments in relation to the compensation will be made by the respective regional Akimat, based on their evaluation of the affected properties.

Part of the PMC’s duties and responsibilities will be management and implementation of the RAP. This will include continued socio-economic monitoring of implementation and impacts of RAPs along the corridor, specifically, (i) monitoring of CfR action related to RAPS, (ii) monitoring individual construction lot, (iii) liaison with Kazakh regional and local authorities on resettlement issues, (iv) contract point for grievance redress mechanism, (v) periodic reporting to WB on safeguard compliance status in project implementation.

# 7. GRIEVANCE REDRESS MECHANISM, INCLUDING GRIEVANCES SUBMITTED DURING CONSTRUCTION

Guidelines on Grievance Redress Mechanism (GRM Guidelines) were designed and approved in 2014 by the Committee for Roads MID RK for all road sector projects. GRM Guidelines is intended to be used as a guidance document for stakeholders involved in design, preparation and implementation of road projects, and complements grievance redress requirements incorporated in the loan agreements, as well as environmental and social safeguard documents of the World Bank (in case of projects funded by WB).

The overall objective of the GRM Guidelines is to establish an effective communication channel among the stakeholders for providing a timely and efficient two-way feedback mechanism to address any complaints made about the project, including those from members of the communities, local businesses and other stakeholders, as well as raising public awareness on the projects and on the availability of a GRM mechanism. The Grievance redress procedure suggests resolution of grievances in the spirit of mediation between the parties, and should comply with the spirit of WB standards and practices.

Specific objectives of GRM Guidelines include:

- Facilitation of an effective dialogue and open communication between the project stakeholders;

- Development of an accessible, transparent and efficient complaint procedure for people involved in and/or impacted by road sector projects;

- Clear definition of roles and responsibilities of the various parties involved in consideration and resolution of grievances;

- Establishment of procedures and standards for recording, sorting, investigating, handling of grievances, and providing feedback;

- Establishment of a mechanism for responding to complaints in an understanding, transparent and culturally appropriate way;

- Increase of awareness on project activities and available mechanism for amicable resolution of grievances,

- Minimization of grievances regarding the project activities and impacts, better management of expectations;

- Improvement of the projects performance (including environmental and social performance) through ensuring monitoring of grievance redress process and periodic progress reporting.

The GRM will be available for those living or working in the areas impacted by the project activities. Any person impacted by or concerned about the project activities will have the right to participate in the GRM, will have easy access to it, and will be encouraged to use it. The proposed GRM does not replace the public mechanisms of complaint and conflict resolution envisaged by the legal system of the RK, but attempts to minimize use of it to the extent possible.

7.1       GRIEVANCE REGISTRATION

Complainants or concerned individuals may visit, call or send a letter or e-mail or fax to the rural Akimat, authorized people of CCs and CSCs, GRC Coordinator representative of CR MID RK in Almaty Oblast and register their complains, related to road sector projects. Receipt of grievances received through a letter or e-mail or fax shall also be acknowledged through a letter / e-mail / fax within 3 working days by GRC coordinator at regional level. Receipt of grievances lodged in person or via phone will be acknowledged immediately.

Each party involved in the GRC at regional level shall maintain a record-book to register the complaints, and regularly share the grievance details with GRC coordinator at regional level, in order to keep the track of grievances and the status of their resolution. The GRC coordinator at the regional level shall coordinate with each member of the GRC on a weekly basis, collect relevant documents, maintain a consolidated registry of complaints received, follow-up on the status of resolution of each complaint received, maintain an up-to-date grievance database and provide relevant reporting.

Whichever method is used for receiving the grievance (e.g. e-mail, mail, fax, call, etc.), it must be registered by GRC Coordinator at the regional level, who acknowledges receipt and follow up with the grievance investigation and consideration of the complaint GRC at regional level. All the grievances will be recorded, and include but not limited to the following details:

- Contact information of the affected peoples/party;

- Date, time, and place where the complaint was received;

- Name of the person who received the grievance;

- Description of the appeal cases.

The project will pursue a participatory approach in all stages of planning and implementation. This is expected to ensure that the affected people have nothing or little to complain about. However, some people may still remain dissatisfied for some reason. Many grievances arise due to inadequate understanding policies and procedures of the project, and can be promptly resolved by properly explaining the situation to the compliant.

In case the complainant refuses to provide contact details or no contact information is available in the grievance received by e-mail / mail / fax, the GRC at the regional level will consider the anonymous complaint. In such cases, the printed response will be posted at the information board of the CR’s respective in Akmola, Kostanay, Aktobe, Almaty, Karaganda and Zhambyl Oblasts, as well as at the information board of the relevant Akimat, so the complaining party could be informed about the response.

The GRC coordinator at regional level will collect the data on grievances and centralize the grievance registry where every affected person, group or community has an individual registry number and that follow-up and corrective actions are implemented as per resolution provided, or if the issue was not resolved at regional level, it is passed for consideration and possible decision at the central level. The grievance database will be maintained and updated on a bi-monthly basis by the GRC coordinator at regional level for each project. The database will be designed to make it simple and easy to input data, provide information on grievance and status of its resolution, timeline for resolution and level at which the issue was considered and resolved, track individual grievances, etc. The grievance database will specify details of grievance resolution and include information on satisfaction of complaining party by the resolution provided (excluding the cases of grievance lodged anonymously). Where it will not be possible to resolve grievances to the satisfaction of both parties, appropriate information will be reflected in the database. The GRC coordinator at regional level for each project will share the grievance database with the safeguard specialist of central office the CR of the MID RK/ GRC coordinator at central level, who will maintain and update the centralized grievance database for all road sector projects.

Grievances which are not related to the activity or project impact will not be considered within the GRC guideline, include in the log book and database and will be send to appropriate rural/district/oblast Akimat. Feedback will be provided to the complaining party with clarifications why this question cannot be considered within the GRC guideline and what organization it has been sent.

##### Consideration of Complaint

Depending on the nature of grievance, this step may include verification, investigation, negotiation, mediation or arbitration, coordination with appropriate agencies and decision-making. Verification includes gathering of documents, proofs and facts, as well as clarifying background information in order to have a clear picture of the circumstances surrounding the appeal case of grievance. Verification will be undertaken by members of the GRC at the regional level, and overall coordination of activities will be ensured by the GRC coordinator at the regional level. Results of verification or fact-finding activities will be presented at the meeting of the GRC at the regional level, where the issue will be considered and resolution will be sought.

The GRC at regional level will discuss the grievance case within ten working days and recommend its settlement to parties. Meetings of the GRC at the regional level will be held on a bi-monthly basis; however, special ad hoc meetings can be arranged is between of regular meetings as needed. The GRC coordinator at the regional level will ensure that actions and decisions are properly documented in order to demonstrate that the GRC at regional level is providing an appropriate attention to the grievance and is actively seeking ways to obtain resolution that could satisfy the parties.

If grievance cannot be resolved by the GRC at the regional level and is passed for consideration by the GRC at the central level, appropriate documents collected during investigation and fact-finding will be shared with the GRC coordinator at the central level. The GRC coordinator at the central level will circulate such documents among the members of GRC at central level, to ensure that they are aware of all relevant details prior to GRC meeting.

Consideration of grievance case by GRC at central level, may require further verification of the issue, including gathering of additional documents, obtaining input from various state stakeholders and project parties in order to have a clear picture of the circumstances surrounding the grievance case. Additional verification will be undertaken by members of GRC at the central level (as needed), and overall coordination of activities will be ensured by the GRC coordinator at central level. Results of verification will be presented at the meeting of GRC at the central level, where the issue will be considered and resolution will be sought.

The GRC at the central level will discuss the grievance case within twenty working days and recommend its settlement to parties. Regular meetings of GRC at central level will be held on a monthly basis; however, special ad hoc meetings can be arranged is between of regular meetings as needed.

If after its consideration of GRC at central level, the grievance cannot be resolved to the satisfaction of the complaining parties, the recommendation will be made to seek resolution through the courts. Irrespective of the outcome of grievance consideration, documentation regarding the case by the GRCs at regional and central levels will be collected and maintained by GRC coordinator at central level (with participation of GRC coordinator at regional level). The GRC coordinator at the central level will keep a separate track of cases, which were not resolved through GRM and were referred to the RK legal system.

Feedback Provision

At the regional level, for grievances lodged in the office or via phone to the GRC coordinator at regional level the acknowledgement of grievance receipt will be confirmed immediately. For mailed, e-mailed or faxed grievances acknowledgement of receipt will be provided by GRC coordinator at regional level not later than 3 working days. In case the grievance is not related to project activities or impacts generated due to the project implementation and cannot be considered under this GRM Guideline feedback will be provided to the complaining party to which entity (rural/district/oblast Akimat, as relevant) it has been forwarded.

Acknowledgement of the grievance receipt, as well as response/recommendation will be provided to complaining party through preferred mode of communication mentioned in grievance registration form.

If grievance was resolved at regional level, the complaining party will be informed of the outcome. If grievance was not resolved at the regional level and was passed to the GRC at the central level for consideration and resolution, appropriate information will be provided to the complaining party, including the date when the case was passed to GRC at the central level and the date by which the outcome at the central level is expected.

If the grievance was resolved at the central level, the complaining party will be informed on the outcome of grievance resolution. If grievance was not resolved by the GRC at central level, appropriate information will be provided to the complaining party, including details why the case was not resolved, as well as recommendation to seek for resolution through RK legal system.

If the grievance was anonymous or the complainant refused to provide contact details, the information on status of grievance redress and outcomes resolution process, will be posted on the information boards of relevant regional branch of CR MID RoK and relevant community / rayon / oblast Akimats. Outcomes of the grievance resolution process will also be documented in the grievance database and reflected in the project periodic progress reports.

Grievance must be tracked for monitoring and reporting with the use of grievance registration form and GRM logbook of parties at the regional level. Grievance registration form must be filled for each appeal case (which has relation to the project) by parties GRM at the regional level, where the grievance has been submitted (CC, CSC, PMC, Akimats, representative of the CR of the MID RK of Almaty Oblast) if it is necessary.

The GRC coordinator at the regional level will coordinate GRM activities with members of GRC at regional level on a weekly basis to update GRC’s consolidated database of complaints for each project. Each member of the GRC at the regional level will have access to the grievance database and will be provided with an electronic copy of the grievance database file in MS Excel format.

The GRC coordinator at regional level will monitor the grievance resolution process and prepare a summary report on GRM, which will be included in its quarterly progress report. The GRC coordinator at the regional level will submit the grievance monitoring forms, as well as grievance database for each project to the GRC coordinator at central level on a monthly basis.

The GRC coordinator at central level will collect data from the GRC coordinators at regional level, undertake monitoring of the overall GRM process, track timelines of grievance resolution, recommend corrective actions to GRC coordinators at regional level (and WB as needed), and prepare a summary report on GRM, which will be shared with CR (and WB, as needed) on quarterly basis. In addition, the GRC coordinator at central level will maintain a centralized grievance database for all road sector projects and will update that on monthly basis. The copies of the grievance database should be shared with CR (and WB, as needed) for jointly use, on a monthly basis. In addition, the GRC coordinator at central level will prepare summary reports on a semi-annual and annual basis (as needed) and submit them to the CR (and WB, as needed).

To ensure timely and effective resolution of grievances, it is recommended to establish a tracking system and define key performance indicators. This approach will enable to assess the overall effectiveness of the GRM and perform corrective actions as needed.

7.2	DISCLOSURE OF GRIEVANCE REDRESS PROCEDURE

The information on grievance redress procedure for the project will be disseminated through leaflets and brochures, and presented during the project related meetings and public consultations. During these gatherings, it should be emphasized that the informal GRM is aimed at quick and amicable resolution of complaints and does not substitute the legal process established under national legislation.

At the beginning of each project (commencement of construction at each section of the road) CC and CSC with coordination and supervision of GRC Coordinator at the regional level must carry out public hearings in order to ensure people’s awareness of informal GRM, steps of grievance resolution as well as contacts and locations of authorized entities to be approached in case of grievance.

CCs, CSC, PMCs, oblast representatives of CR and Akimats, as well as NGOs and professional mediators are considered as the key actors of the informal GRM and play a crucial role in disseminating the information on GRM and facilitating quick and amicable resolution of complaints. The GRC coordinator at the regional level shall coordinate information dissemination activities on GRM, and ensure that the posters providing details on GRM and contacts of authorized entities of CC and CSC, GRC coordinator at the regional level are posted in publicly accessible and visible places at every construction site and in every affected rural district. In addition, the information on GRM (leaflets, brochures), including contact details of authorized entities of CCS and CSC, GRC coordinator at the regional level, should be available at the offices of CCS, CSCs, PMCs, Akimats and oblast representatives of CR.

In the areas populated by minority groups meetings shall be held and information leaflets shall be provided in the linguistically appropriate manner, if the language used by the minority group is different from official language of RK.

8.	MONITORING AND ASSESSMENT

PMC will assign a specialist for internal monitoring of resettlement, who will develop a detailed plans and indicators for monitoring for subsequent phases of the RAP. The monitoring specialists will submit quarterly information about the progress of resettlement to be incorporated into Project reports. They will prepare semi-annual Summary Reports on checking. Expenditures for this internal monitoring will be incorporated into the project budget. A general system of monitoring indicators will be explained in Almaty Oblast Resettlement Action Plan.

If necessary, the PMC will hire specialist for external monitoring. The specialist on external monitoring will decide whether the resettlement plan terms have been complied during its implementation, whether the sources of income of the individuals, whose interests have been affected, has been restored, and whether any unplanned or unexpected consequences of the resettlement and acquisition occurred there.

Following table gives detailed scope of work of Internal Monitoring and External Monitoring

| Scope of work of ‘Internal Monitoring’ | Scope of work of ‘External Monitoring’ |
| --- | --- |
| Land Acquisition | Review of pre project baseline data on APs |
| Payment of compensation | Identification and selection of an appropriate set of indicators for gathering and analyzing information on resettlement impact. |
| Dissemination of information | Use of various formal and informal surveys for impact analysis. |
| Consultation with APs and other stakeholders | Assessment of resettlement efficiency, effectiveness, impact and sustainability. |
| Grievance Redress Mechanism | Assessment of APs satisfaction on the valuation of assets and entitlements, timing of payments, funds availability and disbursement. |
| Restoration of livelihood and income | Assessment and Analysis; |
| Ability of vulnerable APs, including women APs, to improve their livelihood | Analysis and recommendations on their livelihood improvement; |

The indicators will be established to ensure attainment of the RAP’s objectives as was given in the Resettlement Action Plan (RAP), will be followed during internal monitoring.

The monitoring at the site will be done by Social Safeguard Specialist of PMC in coordination with CR and relevant Akimat. The monitoring will rely mainly on the following information gathering methods: a) review of documents b) informal sample survey of APs) key informant interview d) in-depth case studies and e) community public meetings.

The PMC will send progress reports to the Committee for Roads (CR).

External monitoring will be conducted one time. External Monitoring Report must be done by PMC and will be submitted simultaneously to the CR and the World Bank.

External monitoring will be performed from the PMC budget.

# 9. 	DETERMINATION OF ADDITIONAL COMPENSATION REQUIRED BY THE WB OP 4.12

In accordance with World Bank OP 4.12 and the agreed Land Acquisition and Resettlement Framework dated May 2008 and updated on February 2009, additional compensation or assistance issue shall be considered for: 1) socially vulnerable people who may have difficulties in adapting to project-related changes, 2) those, who require to relocate (in this case, commercial enterprises) and who will have resettlement expenses, and 3) those, who will lose a significant part of their productive lands (more than 10%). These modes of assistance are normally supplemental to standard Government compensation. It was also stated that in case of signing the Loan Agreement between the Republic of Kazakhstan and the World Bank, these requirements will enter into force. The following section defines the requirements and current status. Initially, it was planned to construct Almaty-Astana from republican budget financing. However, because of the impossibility of financing, other sources had to be involved. At the same time, Akimats of relevant districts of Almaty oblast will provide additional types of assistance to persons who have the right thereto, as well as compensation and other assistance according to the requirements of the World Bank in case of detection of additional affected owners or land users during the project implementation.

9.1	Determination and Additional Payments to Socially Vulnerable People

After signing the agreement between the World Bank and the Committee for Roads, a letter will be forwarded to all the district Akimats of Almaty oblast requesting to determine socially vulnerable entities according to the list, “State Targeted Public Assistance Act” No. 246-II dated July 17, 2001. This list includes all families, who are in need of public assistance. This is a special program for payment of lump-sum allowances to socially vulnerable and poor families in each settlement. It was agreed by the Akimat of relevant district of Almaty oblast that all families, who are on the list of socially vulnerable entities, who are resettled or from whom the land/buildings are acquired, would receive additional lump-sum compensation payment.

Although, currently socially vulnerable persons, who have been affected by the road construction, have not been identified, administration of Akimats in respective districts Almaty oblast agreed that if socially vulnerable persons are detected in accordance with the legal acts or requirements of the World Bank's Operational Policy OP 4.12 prior to the construction, or if any person will address to Akimat of any district confirming the fact that he/she belongs to the group of socially vulnerable persons in accordance with legal acts, then his/her applications will be considered for the payment of additional compensation to socially vulnerable persons.

9.2		Resettlement Allowance

Similarly, in accordance with the agreement between Akimat Almaty oblast, the Committee for Roads and the World Bank, all enterprises that are required to be relocated in connection with the project implementation will receive relocation allowance, sufficient to cover transport expenses, or will be assisted by transport services provision as and when required including compensation for loses during the period required to re-establish the business. The time frame to re-establish a fully functional business will be incorporated in the evaluation of the acquired businesses.  Timings varies depends upon the businesses but in general within 6 months. Households, who are required to be relocated, will be provided with lump-sum allowances prior to relocation, as well as stores and enterprises owners, who will also be required to relocate including coverage of expenses to re-establish the business.

In compensation payment process, assessment of the basic land and property facilities that are located therein, as well as other parameters, such as orchards availability (given the age of the trees located therein) and any other property facilities, which result in revenues to the affected persons, the work process, which will be disturbed in connection to the land seizure that will result in loss of revenues for the owner/leaseholder, will be also taken into account.

9.3		Significantly Affected Families

According to the RPF dated 2009, persons who considered to have been significantly affected (e.g., those, who has lost more than 10% of their productive land areas) are to receive additional assistance of at least two times of the annual agricultural output value for the acquired land area. This assistance is additional to land compensation which is normally provided in Kazakhstan. Regarding the leaseholders: The compensation for income loss for the leaseholders is calculated based on the estimate profit associated with the use of land during the remaining lease term of up to a maximum of 49 years (which represents the maximum rental period in Kazakhstan). The appraisers will use the principle outlined above, resulting in lost profit being paid for some sections as and where applicable.

# 10. 	ILLEGAL LAND USERS TREATMENT

In accordance with the long-term and historically accepted local practice, local farmers usually have free access to the use of public lands for animals grazing (usually sheep, goats and cattle). A part of this state-owned land will be lost due to the construction of the road. There will be no change in this local practice, and the district Akimats will ensure that the farmers continued to use free access to public lands for grazing. The impact of the road on the grazing of farm animals is likely to be more significant, as the road will potentially block routes to destinations within grazing lands. It is necessary to construct droves (usually tunnels under the road) at regular intervals, which will allow farmers to take animals across the road. Representatives of the WB of the RK agreed that it is necessary to build additional droves, if local residents state about the necessity of a route for farmers or other land users, provided that it does not create any engineering problems. Decisions must be taken on locations for the additional droves prior to the start of the construction.

According to the Law of the RK "On State Property" – In case if private property ownership right in relation to the land plot under the legislation of the Republic of Kazakhstan is not registered, after the decision is made, the owner may make necessary arrangements for confirmation of the private property ownership right in relation to the land plot in respect of which such decision is made.

At the same time, the period of expropriation for public use, specified in the decision, is extended by no more than six months.

11. 	COMPENSATION MONITORING AND ASSESSMENT

Since land acquisition and resettlement works have not been started yet, its monitoring will be conducted. Monitoring indicators are presented in the following table.

Table 11.1 Monitoring Indicators

| Purpose | Activities | Monitoring indicators |
| --- | --- | --- |
| Determination of compensation recipients | Checking of list of compensation recipients eligible for compensation based on the criteria of compensation assignment | Number of people on the list of compensation recipients who are not eligible for compensation assignment criteria (inclusion by mistake) |
|  | Identifying persons who may claim to acknowledge their rights to receive compensation, but are not listed among compensation recipients. Separate inspection should be provided for each type of compensation. | Number of people who meet the criteria but are not listed among compensation recipients (exclusion by mistake) |
| Compensation types control | Confirmation of the territories which are temporarily or permanently affected under the final RPF | The land subjected to temporary acquisition, for which compensation will be paid |
|  |  | The land subjected to permanent acquisition, for which compensation will be paid |
| Compensation control | Examination of financial documents | Number of people who will receive compensation promptly and to full extent with the breakdown by compensation type |
|  | Identification and analysis of the reasons for which compensation has not been paid to full extent and in timely manner | Number of people who will receive compensation promptly with the breakdown by compensation type |
|  |  | The amount of funds allocated for compensation payment |
| Impact on households (revenues restoration) | Follow-up of socio-economic survey of affected households (3rd year) | Changes in revenues/ livelihood of households, comparison of the results of socio-economic census with the results of the subsequent surveys |
| Consultation and participation | Determination of the level of involvement and identification of reasons for inadequate participation | Number of compensation recipients who participated in the consultation and coordination meetings at each stage of land acquisition |
|  | Analysis of disputes and grievances content. Conflict resolution | Number of grievances |
|  |  | Number of grievances redressed. |

# 12. 		LAND PURCHASE COMPENSATION AND RESETTLEMENT FRAMEWORK

Land acquisition has not been started along the entire road. Compensation Payment Mechanism which is applied within the Project is based on RPF prepared and approved with several donors. So that in ORG (Operational Resettlement Guideline) there is an information which is required by the CR and the Bank to identify whether the land has been acquired in accordance with requirements of RPF and if it is not, whether it is necessary to make special additional measures.

Table 12.1 Entitlement and Compensation Matrix

| Property | Description |  |  | Affected people | Compensation entitlement |  |
| --- | --- | --- | --- | --- | --- | --- |
| Permanent loss |  |  |  |  |  |  |
| Crops land, private property |  |  | All land losses, irrespective of significance of impact | Owner |  | - Compensation granted as land with provision of land plots similar by productivity and cost to lost plots; - Cash compensation for acquired land at replacement cost (market cost) without withholding taxes, transaction costs, registration or transferring. - If the remaining part of the site is too small to use, compensation is provided, exchange is offered or the entire plot is purchased. |
|  |  |  |  | Long-term leaseholder |  | - Cash compensation, market cost of gross harvest (average over three years), the renewal of the lease agreement on the alternative plot. |
|  |  |  |  | Short-term leaseholder |  | - Cash compensation, market cost of gross harvest (average over three years) |
|  |  |  |  | Sharecropper |  | - Cash compensation, market cost share of lost harvest - Assisting to restore livelihoods by providing another plot of land for sharecropping and other activities development |
|  |  |  |  | Agricultural worker |  | - Cash compensation equal to earnings in cash and in kind till the end of the agricultural year |
|  |  |  |  | Illegal and informal land users in the ROW and acquired lands |  | - Cash compensation equal to the market cost of lost harvest - Assisting to restore livelihoods by providing another plot of land for sharecropping and other activities development |
|  |  |  | A significant impact – more than 10% of productive agricultural land is acquired | Owner, Leaseholder |  | - Cash compensation equal to market price of harvest for two crop years - Compensation as land with the provision of land plots similar with the cost and productivity to the lost lands - In case of absence of similar value land plot, it is stipulated cash compensation for land plot on the cost of exchange land (market price) without retention of taxes, financial operations, expenses for registration or relocation. - If the remaining part of the site is too small to use, compensation is provided, exchange is offered or the entire plot is purchased. |
|  |  |  |  | Sharecropper |  | - Cash compensation equal to twice market value of the share of lost harvest - Livelihood restoration assistance, either through alternative land for sharecropping or other employment type |
| Cropland, State property (lease) |  |  | All losses, regardless of the severity of the impact | Long-term leaseholder |  | - Cash compensation, market cost of gross yield (average over three years); compensation for trees or other immovable property; renewal of lease agreement on alternative plot. |
|  |  |  |  | Short-term leaseholder |  | - Cash compensation, market cost of gross yield (average over three years); compensation for trees or other immovable property; renewal of lease agreement in alternative plot. |
|  |  |  |  | Encroachers /squatters |  | - Cash compensation equal to the market cost of lost harvest; access to land for lease, if it is available - Assistance to restore livelihoods by providing another land plot for sharecropping and other activities development |
| Land for placement of residential and commercial real estate |  |  |  | Owner |  | - Land compensation with the provision of the land plot with similar cost to the lost land plot - Cash compensation for land for the full replacement cost without paying taxes, registration fees and relocation |
|  |  |  |  | Renter, Leaseholder |  | - Allowance for 1-3 months |
| Houses, buildings, structures |  |  |  | Owners of permanent structures |  | - Compensation as house, if swap house is lower cost, so the differences pay by cash - Cash compensation on the rates of swap affected structure and other property on the basis of the cost of materials, cost for construction and labor, excluding the cost of recycled materials, and amortization charges and processing |
|  |  |  |  | The owners of temporary structures (kiosks, stalls) |  | - Approved and appropriate land plot for relocation |
| Trees |  |  | Trees affected | All affected persons, including squatters |  | - Cash compensation reflecting income reimbursement economic value of trees in accordance with the category of age and the estimated market price of the gross income for one year, multiplied by the number of years needed to achieve the same tree productivity, plus purchase price of seedlings and raw materials. |
| Business & employment |  |  | Temporary or permanent loss of business or employment | All affected persons, including squatters |  | - Owner: If constant so cash compensation equal to one year income; in case if it is temporary, so cash compensation for the period of loss. Compensation is based on tax declaration or official minimum wage, whichever is greater. |
|  |  |  |  | Business Owner |  | - Compensation for lost profit during interruption up to 3 months |
| Relocation |  |  | Transport expenditure and expenditure on food | All affected persons by relocation |  | - Allowance sufficient to cover transport expenditure on food for one month due to relocation. |
| House renters |  |  |  | Renters with leases |  | - The rent for three months at the prevailing market rate and assistance in finding alternative accommodation |
| State property |  |  |  |  |  | - Rehabilitation or replacement of structures to the condition of appropriate to the pre-project |
| Vulnerability |  |  |  | Affected persons (vulnerable) who requires special support to avail themselves of the project benefits |  | - The categories of vulnerable APs are given in table - All the vulnerable people will be covered under ‘State Targeted Public Assistance Act July 17, 2001 of RK - Skill development and increasing of awareness in rural communities and vulnerable groups - In case if vulnerable people will be identified during implementation of RAP, the additional vulnerable APs will be eligible for all forms assistance provided to them in RAP. - Special programs which is considering additional compensation, allowance and other types of cash payment on the basis of the results of social assessment and census of APs. They receive from the Government privileges and a one-time compensation from the State, included to the special program regardless they affected or not under the acquisition - All APs covered by the Law dated July 17, 2001 of the RK “State Targeted Public Assistance” - Lump-sum payment minimum living wage X 12 months) in accordance with an agreement between the CfR and the World Bank, according to the World Bank's Operational Policy |
| Temporary loss |  |  |  |  |  |  |
| Land used for construction activities |  | Subject to negotiation between the owner and the contractor |  | The owner (private or public) | - Contractor pays cash compensation at local commercial rental rates for duration of use - Land restored to original status at end of lease - Environmental safeguard requirements accordance |  |
| Land for borrow pits |  | Subject to negotiation between owner and contractor |  | Owner (private or public) | - Contractor pays cash compensation on local commercial prices for the duration of use - Land restored to original status at end of lease - Environmental safeguard requirements accordance |  |
| Unforeseen adverse effects and impacts |  | - Rayon Akimat and RSE "Committee for Roads of the Ministry for Investment and Development of the Republic of Kazakhstan" will deal with any unforeseen impacts of the project during and after the period of implementation of the project in terms of implementation of the principles of social protection of affected. |  |  |  |  |

# 13. 	COMPENSATION SCHEME IMPLEMENTATION

The CR and Akimat of Almaty Oblast recommend that this Draft Plan be considered by all parties as the agreed approach for all remaining land acquisition and resettlement in connection with the rehabilitation and widening of the Otar – Uzynagash Road section from 2 lane to 4 lane on the existing alignment.

Akimats of Almaty and Zhambyl oblasts have to ensure, that all APs will be paid compensation defined above. It is obvious that in the event of disagreement about whether payment was made in accordance with the legislation of Kazakhstan or resettlement policy of the World Bank, APs shall receive the compensation, which will be higher. In particular, the CR commits to the following:

- Vulnerable Persons: Persons whose interests are affected by the project are subject to the operational definition of socially vulnerable persons, additional assistance will be provided.

- Informal Users: all informal users (specifically livestock grazers) will continue to be allowed to use remaining adjacent State Land for grazing of livestock.

- Assistance to Significantly Affected Households: After the signing of official agreement on the Project with World Bank, akimats of Akmola, Kostanay and Aktobe Oblasts will provide data regarding income factors taking into account during the compensation calculation for acquired lands, paid to all significantly Affected households and further have to pay supplemental assistance to any households that have received less than two years’ agricultural output for land compensation.

- Support to indirectly affected persons by the project: Akimat of Akmola, Kostanay and Aktobe oblasts  and CoR will give due consideration to measures intended to support existing communities along the original “Astana-Arkalyk-Torgay-Irgiz” road, in order to enable them to benefit from the construction of a new road.

- Grievance Redress and TOR: The grievance redress mechanism outlined in this document is used as a means insuring the communities concerns and complaints are fairly dealt with from now and during construction stage. For the provision of work of the given mechanism in the Supervision Consultants’ ToR a separate specialist is provided.

- Monitoring and evaluation: will be carried out.

MINUTES

Public Hearings in frame of project realization of “Kurty-Burylbaital” road section reconstruction

| Almaty Oblast Zhambyl disctict, Aidarly rural district, The House of Culture | Time: 15.00 p.m. Date: March 30, 2015 |
| --- | --- |

Agenda:

«Discussion of “Kurty-Burylbaital” road project reconstruction,

environmental and social issues»

Attended: the staff of the Committee for Roads of the Ministry of Investment and Development, RSE “Almatyzhollaboratory” and Almaty branch of JSC “Kazavtozhol”, Project Chief Engineers “Doris” LLP, “Kazdorproject” LLP and “Top-Geodesy” and the staff of the local executive bodies, community (the list of attendance are attached in the appendix).

Deputy Akim of Zhambyl district of Almaty oblast Yertas Nurlan Yertasuly gave an introductory speech and opened the public hearings.

Director of RSE “Almatyzhollaboratory” Kenegul Sakhi presented the staff of the Committee for Roads MID RK, Almaty branch of JSC “Kazavtozhol”, Project Chief Engineers “Doris” LLP, “Kazdorproject” LLP and “Top-Geodesy” and then outlined main goals and objectives of the project and emphasized, that within “Kurty-Burylbaital” the road project realization and according the requirements of International Finance Institution, it is necessary to hold public hearings. Also, he has expressed gratitude for participants in Public Hearings, and familiarized the participants with subject of Public Hearings and financing of this project from the funds (loans) of World Bank and European Bank for Reconstruction and Development. He has clarified, that the main goal of this Public Hearings is information disclosure, environmental and social issues and issues on land acquisition and emphasized, the importance of this road section reconstruction.

Project Chief Engineer “Kazdorproject” LLP Solntceva Yelena familiarized the participants with the project development history, general technical provisions of the road reconstruction work project “Astana-Almaty” km 2295-2335, goals and objectives of this project; she has reported main feasibility indicators on the reconstructed object.

Further on the project reconstruction of the “Astana-Almaty” road section km 2335-2380 the speech was given to the Project Chief Engineer “Doris” LLP Yashenko Sergey. He has presented his road section and main technical provisions of the work project reconstruction of “Kurty-Burylbaital” road section, implemented by “Doris” LLP.

Chief Engineer “Top-Geodesy” Kozlov Yuryi has performed report on the reconstruction project “Astana - Almaty” road section km 2214-2295 and reported about main feasibility indicators on the reconstructed object.

Attendees asked several questions, under which the following explanations were given:

| Questions | Response |
| --- | --- |
| what is the size of cattle pass | According to the standards the size of cattle pass is 4 Х 2.5 meters. |
| How much are the lanes on a new road? | 4 lanes with dividing strip |
| What is the load axis? | Load axis is 13 ton on 1 axis |
| How many meters is permanent land allotment under road? | From road axis permanent land allotment is 35 meters to both sides |
| What is the procedure of land acquisition under the road? | As per Land Code of the RK and Law of the RK “On State Property” Akimat of Ili district will issue a decree on permanent land allotment with attached list of owner amount of land plots and acres to be acquired and after the issuing of the decree to all land owners and land users during three calendar day sends the notification. The purchasing is made by local executive bodies. |
| Will be there any bypasses during the construction of the road? | No, because this project stipulates reconstruction. Project stipulates 4 lane traffic and, accordingly, the construction of new lane traffic. After the construction of one lane of traffic, it will be opened the completed lane and will reconstruct the old lane of traffic. |
| What is the period of road construction? | As per project the period of the road construction is 34 months. |
| Is it possible to make additional cattle passes? | At present time presence and location of cattle passes is coordinated with local executive bodies. During the road construction it is possible to include the construction of additional cattle passes as required and strictly in accordance with the regulations |
| Is it possible along the road to construct the commercial facilities? | No, along the road up to the construction completion it is forbidden the construction of commercial facilities (cafes, service stations, etc.) and the issuance of land along the highway. |
| Will be there any guardrails? | Yes, it is stipulated by the project the guardrails along the road in compliance with the safety regulation and according to the general standards. |
| When is it planning the reconstruction of the road? | It is planning the reconstruction of “Kurty-Burylbaital” road in 2016. |
| Is it real to have employment opportunity for local people? | The employment of local people is considered, however the Candidate has to satisfy the qualification requirements. |
| How lands will return, which were given for temporary use (bypasses, ground borrow pits, the areas for storage the RBM ) | All lands, provided for temporary use will be restored by technical and biological recultivation and after that they will return for owners. |

Deputy Akim of Zhambyl district of Almaty oblast Yertas Nurlan Yertasuly on behalf of the all attendees   thanked all speakers on these public hearings and for received responses, also he noticed that people of Zhambyl district support the road reconstruction.

Also, after the discussion of raised questions and proposals during the public hearings there were decided the following decisions:

To continue active work on informing the public about the progress realization of road project reconstruction “Kurty-Burylbaital”, specifically:

- Publish a brief summary of the results of the public hearing in the media;

- Public the general road project provisions and ensure the access of it for residents of nearby settlements, by placing them in several copies in the buildings of public libraries or local government offices.

Chairman of the meeting	                (signature)		          	S. Kenzhegul

Secretary of the meeting                     (signature)                             K.Serdaliyev

(Stamp: The RK, MID, RSE “Almatyzholzertkhanasy”)

MINUTES

Public Hearings in frame of project realization of “Kurty-Burylbaital”

road section reconstruction

| Almaty Oblast Ili district, Kurty rural district Akimat building | Time: 10.00 a.m. Date : March 30, 2015 |
| --- | --- |

Attended: the staff of the Committee for Roads of the Ministry of Investment and Development, RSE “Almatyzhollaboratory” and Almaty branch of JSC “Kazavtozhol”, Project Chief Engineers “Doris” LLP, “and staff of  Kurty rural disctict Akimat, local people (the list of attendance are attached in the appendix).

Akim of Kurty rural district of Ili district of Almaty Oblast Ogizbayev Daniyar Rakhymbayevich gave an introductory speech and opened the public hearings.

Director of RSE “Almatyzhollaboratory” Kenegul Sakhi presented the staff of the Committee for Roads MID RK, Almaty branch of JSC “Kazavtozhol”, Project Chief Engineers “Doris” LLP and then outlined main goals and objectives of the project and emphasized, that within “Kurty-Burylbaital” the road project realization and according the requirements of International Finance Institution, it is necessary to hold public hearings. Also, expressed gratitude for participants in Public Hearings, and has familiarized the participants with subject of Public Hearings and financing of this project from the funds (loans) of World Bank and European Bank for Reconstruction and Development. He has clarified, that the main goal of this Public Hearings is information disclosure, environmental and social issues and issues on land acquisition and also he has emphasized, the importance of this road section reconstruction.

Project Chief Engineer “Doris” LLP Yashenko Sergey has familiarized the presents with the project development history, general technical provisions of the road reconstruction work project of “Kurty - Burybaital” road section goals and objectives of this project and reported main feasibility indicators on the reconstructed object.

Attendees asked several questions, under which the following explanations were given:

| Questions | Response |
| --- | --- |
| what is the size of cattle pass | According to the standards the size of cattle pass is 4 Х 2,5 meters. |
| How much are the lanes on a new road? | 4 lanes with dividing strip |
| How many meters is permanent land allotment under road? | From road axis permanent land allotment is 35 meters to both sides |
| What is the procedure of land acquisition under the road? | As per Land Code of the RK and Law of the RK “On State Property” Akimat of Ili district will issue a decree on permanent land allotment with attached list of owner amount of land plots and acres to be acquired and after the issuing of the decree to all land owners and land users during three calendar day sends the notification. The purchasing is made by local executive bodies. |
| Is it possible to make additional cattle passes? | At present time presence and location of cattle passes is coordinated with local executive bodies. During the road construction it is possible to include the construction of additional cattle passes as required and strictly in accordance with the regulations |
| Is it possible along the road to construct the commercial facilities? | No, along the road up to the construction completion it is forbidden the construction of commercial facilities (cafes, service stations, etc.) and the issuance of land along the highway. |
| Will be there any guardrails? | Yes, it is stipulated by the project the guardrails along the road in compliance with the safety regulation and according to the general standards. |
| When is it planning the reconstruction of the road? | It is planning the reconstruction of “Kurty-Burylbaital” road in 2016. |
| How lands will return, which were given for temporary use (bypasses, ground borrow pits, the areas for storage the RBM ) | All lands, provided for temporary use will be restored by technical and biological recultivation and after that they will return for owners. |
| Is it real to have employment opportunity for local people? | The employment of local people is considered, however the Candidate has to satisfy the qualification requirements. |

Also, after the discussion of raised questions and proposals during the public hearings there were decided the following decisions:

To continue active work on informing the public about the progress realization of road project reconstruction “Kurty-Burylbaital”, specifically:

- Publish a brief summary of the results of the public hearing in the media;

- Public the general road project provisions and ensure the access to them for residents of nearby settlements, by placing them in several copies in the buildings of public libraries or akimats.

Chairman of the meeting	               (signature)		          	S. Kenzhegul

Secretary of the meeting                     (signature)                             K.Serdaliyev

(Stamp: The RK, MID, RSE “Almatyzholzertkhanasy”)